|  |  |  |  |
| --- | --- | --- | --- |
| SCR Number | [817](https://www.ercot.com/mktrules/issues?id=8f7f8dd0-bfbd-35a2-901f-52d5b4950b2e) | SCR Title | Related to NPRR1095, MarkeTrak Validation Revisions Aligning with Texas SET V5.0 |
| Impact Analysis Date | | November 30, 2021 | |
| Estimated Cost/Budgetary Impact | | Between $400k and $600k | |
| Estimated Time Requirements | | The timeline for implementing this System Change Request (SCR) is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval.  Estimated project duration: 10 to 15 months  See Comments | |
| ERCOT Staffing Impacts (across all areas) | | Implementation Labor: 100% ERCOT; 0% Vendor  Ongoing Requirements: No impacts to ERCOT staffing. | |
| ERCOT Computer System Impacts | | The following ERCOT systems would be impacted:   * Retail Systems 65% * CRM & Registration Systems 24% * Integration Systems 11% | |
| ERCOT Business Function Impacts | | ERCOT will update its business processes to implement this SCR. | |
| Grid Operations & Practices Impacts | | No impacts to ERCOT grid operations and practices. | |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| If approved, ERCOT plans to combine SCR817 with the Nodal Protocol Revision Request (NPRR) 1095, Texas SET V5.0 Changes, project. |