## Slide 1: PUC Project No. 46304 Directive Status Summary
Directive | Details | Status
Directive #1 Determine market participation category and appropriate market segment | NPRR857 and NOGRR177 approved. Language grey-boxed. Determination Board approved on 8/16/2022. | 
Directive #2 Execution of any necessary coordination agreements |  | 
Directive #3 Determination regarding ramp rate restrictions | NPRR999 approved. Language grey-boxed. Determination Board approved on 12/8/2020. | 
Directive #4 Development of methodology for outage coordination | Determination Board approved on 10/08/2019. | 
Directive #5 Determination of planning model assumptions and considerations | Determination Board approved on 04/09/2019. | 
Directive #6 Determination regarding any needed transmission upgrades | Determination Board approved 04/28/2022. | 
Complete
(pending system implementation)
To be completed under Project 54166
Complete
(pending system implementation)
Complete
Complete
Complete

## Slide 2: PUC Project No. 46304 Directive Status Summary
Directive | Details | Status
Directive #7 Determination as to how to manage congestion caused by DC tie | Determination Board approved 02/11/2020. | 
Directive #8 Determination regarding Primary Frequency Response and Voltage Support | NPRR1098 and NOGRR234 approved. Language grey-boxed. Primary Frequency Response Determination Board approved 08/07/2018. Voltage Support Determination Board approved 04/28/2022. | 
Directive #9 Determination regarding modifications to Ancillary Services | NPRR1034 approved. Language grey-boxed. Determination Board approved 08/10/2021. | 
Directive #10 Determination regarding price formation under emergency conditions | Determination Board approved on 10/09/2018. | 
Complete
(pending system implementation)
Complete
(pending system implementation)
Complete
Complete

## Slide 3: PUC Project No. 46304 Directive Status Summary
Directive | Details | Status
Directive #11 Determination regarding allocation of costs identified in PUC Docket No. 45624 | Determination Board approved 8/16/22. | 
Directive #12 Determination regarding possible allocation of export-related costs to QSEs | Determination Board approved 8/16/22. | 
Directive #13 ERCOT reporting of status of work on Directives to PUCT | ERCOT periodic reporting of status of work on Directives to PUCT is ongoing. | 
Directive #14 ERCOT updates to PUCT regarding completion dates for Directives 1 to 12 | ERCOT periodic reporting of status of work on Directives to PUCT is ongoing. | 
Complete
Complete
Complete
Complete
Notes from PUC on September 30, 2022:
Because ERCOT has completed its work on the14 directives, Project No. 46304 is now closed. Further, and consistent with the Commission' s direction at its September 29,2022 open meeting, the following new project is opened: Project No. 54166, Compliance Project Related to Project No. 46304 (Oversight Proceeding Regarding ERCOT Matters Arising out of Docket No. 45624).