## Slide 1: 2024 Release Targets – Approved NPRRs / SCRs / xGRRs
Go-live dates can differ from Protocol effective dates – Please refer to market notices for more details
Release targets are subject to change
APPENDIX
Red Text: New additions and target release changes
Strike-Through Text: Previous target release
(a), (b), etc.: Multiple phase release
January 1/25 | February 2/22 | March 3/28 | April 4/25 | May 5/30 | June 6/27
NPRR1092(b) PGRR098(a) ESR Telemetry Public API Enhancements | NPRR1132(a) RRGRR032 NOGRR249(b) NPRR1184(a) NPRR1026(b) NPRR1172(a) | NPRR1040 NOGRR247(a) NPRR1165 NPRR989(a) NPRR1038 NOGRR204(a) |  | Forecast Presentation Platform NPRR1149 NPRR1186 NPRR1196 NPRR1121 NPRR1090 NPRR962 SCR819 NPRR1111 | 
Project Status Codes
NS = Not Started
I = Initiation
P = Planning
E = Execution
H = On Hold
R1
R2
R3
R4
R5
R6
NPRR989(a) – ESR tech. req.
NPRR1026(b) – SLF – Reporting
NPRR1092(b) – Limit RUC Opt-Out
NPRR1132(a) – RIOO portion
NPRR1172(a) – Phase 1 elements
NPRR1184(a) – Interest calcs
E
ü
ü
ü
ü
ü
ü
ü
ü
ü
ü
NS
P
July 7/25 | August 8/22 | September 9/26 | October 10/24 | TX SET 5.0 11/10 | December 12/11-12/12
NPRR1131 NPRR1002 RRGRR023 | NPRR1139 SCR813 | NPRR1183 | NPRR1183 | NPRR1095 SCR817 SCR823 RMGRR172 RMGRR168 | NPRR1023
R7
R8
R9
R10
R11
E
E
E
E
E
ü
ü
ü
ü
ü
ü
2/1
3/1
P
E
E
E
E
E
E
E
E
1/1
2/16
4/1
6/13
Various effective dates
2/26
NS
E
E
NS
3/11
NOGRR204(a) – ESR tech req
NOGRR247(a) – UFLS changes
NOGRR249(b) – MIS posting
PGRR098(a) – Section 4.1.1.8