## Slide 1
Improved Market Readiness Concepts being piloted
Matt Mereness
TAC Meeting
April 13, 2022

## Slide 2: Outline
Improved Market Readiness concepts being piloted
Soliciting feedback from TAC

## Slide 3: Improved Market Readiness concepts being piloted
Project process changes: (being piloted with NPRR1093 and FFRA)
  Early development and delivery of changes to interface specifications
    Projects team will develop market interface changes in coordination with the business requirements (planning phase of project) and make them available to MPs.
    Acknowledge risk of potential interface changes if issues identified later in project.
  Projects will assess the level of market interface impacts and incorporate into project plans to mitigate risks (example, MOTE duration).
Communication changes: (being piloted with NPRR1093 and FFRA)
  Project team will publish interface changes earlier, posting to both the MIS and Technology Working Group (TWG) stakeholder forum.
  TWG review of MP interface changes and estimated key project dates:
    Interface specifications release date
    Project/Business workshop date
    MOTE availability date
    Go-Live date
3

## Slide 4
Market Readiness changes: (being piloted for FFRA and ECRS)
  ERCOT is improving communication and the MP feedback loop specifically for FFRA & ECRS implementations with concepts below because both projects affect existing submissions and are not backward compatible and create reliability risk if QSEs cannot submit these transactions:
  Concept of sending Confirmation email to all QSE Authorized Reps to confirm they are aware of the system impacts and are preparing for changes for Go-Live (potentially send FFRA in May for October go-live).
  Concept of Longer MOTE Duration (increase from 4 weeks to 7 weeks)
  Concept of Providing feedback loop on successful submissions by QSEs
    Weeks 1 & 2 - No submission summary published
    Weeks 3 & 4 - Publish submission summary by QSE (target 50% success)
    Weeks 5 & 6 - Publish submission summary by QSE (target 75% success)
    Week 7 - Publish submission summary by QSE (target 95% success)
  Collective goal of different concepts is to provide more communication and assurance for successful go-live.
Improved Market Readiness concepts being piloted

## Slide 5: Questions and Initial Feedback from TAC
Wrap-Up
  Market Readiness concepts have been discussed at TWG with no initial red flags.
  ERCOT plans to continue piloting these changes.
  ERCOT is open to other ideas, as well as appropriate transparency in sharing market readiness (in aggregate or by QSE).
Further comments or questions can be directed to Matt.Mereness@ercot.com