## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas SET WG
04/20/2022

## Slide 2: Flight 0222 Details
9 New CRs successfully tested in Flight 0222 including 1 DUNS+4 CR and 2 PUCT Option 2 CRs
Texas Set Working Group
04/20/22

## Slide 3: Flight 0622 Preview
Flight 0622 Application deadline was 04/13/22
Flight 0622 signup deadline is 05/04/22
Connectivity testing begins on 05/10/22
Day 1 transactions begin on 06/06/22
Flight 0622 is scheduled to conclude on 06/17/22
Contingency period concludes 06/24/22
Texas Set Working Group
04/20/22