## Slide 1
General Updates
Joel Koepke
April 18, 2022

## Slide 2: Topics
Minor MAGE Release Completed
ERCOT Staffing Updates
ERCOT Modeling-Related Projects Update
Large Flexible Load Information

## Slide 3: Minor MAGE Release - Completed
Issue - Certain users were unable to launch MAGE after receiving a new computer
Resolution - A new MAGE release will be released at the end of this month. If prompted, please download and update MAGE.
Details – The release does not update any code within MAGE therefore no functionality will be changed. The only change is to a backend DLL to support authentication.
DEPLOYED 3/30

## Slide 4: ERCOT Staffing Updates
Sujatha Kotamarty - Supervisor of Network Model Maintenance
  10 years experience with ERCOT Modeling group
  5 years experience with ERCOT Operations Support
Eric Meier - Supervisor of Network Model Administration
  5 years experience with ERCOT Model Administration group

## Slide 5: NMMS Projects - Tech Health Project
Status:
  In “Execution”
Scope:
  Update backend hardware
  Upgrade database version
    No changes to “grid” data
  (due to the above) Upgrade SGEM
Schedule (Tentative)
  Cutover to New NMMS: October/November 2022
  MP Training: July/August 2022
  MP Testing: July/August 2022

## Slide 6: NMMS Projects – Schema Upgrade to CIM16
Status:
  Concept; not scheduled.
Scope:
  Convert underlying NMMS schema from CIM10 to CIM16
    Example – Transformers are modeled differently
  Posted CIM models will change to version 16
  Ensure non-native NMMS extracts are unaffected
  Ensure proper awareness to all MPs
Schedule
  Still in discussion but no earlier than Q4 2022
  Duration tentatively 18/24 months.
CIM16 file is available today on ECEII NMMS Postings folder

## Slide 7: Large Flexible Loads - Update
Large Flexible Load Task Force created:
  https://www.ercot.com/committees/tac/lfltf
  Next meeting on 4/26
New email address for LFL process:
  LargeLoadInterconnection@ercot.com
ERCOT’s Network Model Coordinators are now asking for additional information on all loads created via NOMCRs

## Slide 8
DGR Conversion Update
Joel Koepke
April 19, 2022

## Slide 9: DGR Conversion Update
ERCOT is currently working through a trial conversion for one distribution resource.
Working to determine the appropriate data and timelines for registration, ERCOT, and TSP submissions.
Goal is to make all changes >90 days in the future

## Slide 10: Transition from “old-style” to “new-style” DGR modeling
Transmission Network
Line
CIM Load
CIM Load
DGR Station
TSP Station
Transmission Network
TSP Station
Before
After
Transitioning to the “new-style” of DGRs will greatly simplify modeling and allows for improved handling of transmission outages

## Slide 11: Pre-Work: DGR Conversion Information Sheet
ERCOT, RE, and TSP will provide information for the “Conversion Information Sheet”
The updated Excel file will be attached to the Service Request for each conversion

## Slide 12: Execution - Coordinated Change Request Submissions
Transmission Network
Line
CIM Load
CIM Load
DGR Station
TSP Station
Transmission Network
TSP Station
Before
After

## Slide 13: Execution - Coordinated Change Request Submissions
Transmission Network
Line
CIM Load
CIM Load
DGR Station
TSP Station
Transmission Network
TSP Station
Green = TSP Equipment
Blue = Reg. Equipment
Before
After

## Slide 14: Execution - ERCOT CAMR #1
Transmission Network
Line
CIM Load
CIM Load
DGR Station
TSP Station
Transmission Network
CIM Load
CIM Load
TSP Station
End Cap
Green = TSP Equipment
Blue = Reg. Equipment
Final State
ERCOT submits a CAMR removing the DGR equipment and adding end-caps.

## Slide 15: Execution - TSP NOMCR
Transmission Network
CIM Load
CIM Load
TSP Station
End Cap
Transmission Network
CIM Load
CIM Load
TSP Station
Green = TSP Equipment
Blue = Reg. Equipment
Final State
TSP submits a NOMCR removing the distribution equipment and replacing load transformer with CIM Load

## Slide 16: Execution - ERCOT CAMR #2
Green = TSP Equipment
Blue = Reg. Equipment
Transmission Network
CIM Load
CIM Load
TSP Station
Transmission Network
CIM Load
CIM Load
TSP Station
Final State
ERCOT submits a CAMR adding the “new” DGR and connecting to the load connectivity node.

## Slide 17: Execution - Coordinated Change Request Submissions
Transmission Network
Line
CIM Load
CIM Load
DGR Station
TSP Station
Transmission Network
TSP Station
Before
After