| NPRR Number | 1132 | NPRR Title | Communicate Operating Limitations during Cold and Hot Weather Conditions |
| --- | --- | --- | --- |
| Impact Analysis Date |  | April 26, 2022 |  |
| Estimated Cost/Budgetary Impact |  | Between $65k and $95k |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval. Estimated project duration: 4 to 6 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 100% ERCOT; 0% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Grid Decision Support Systems 56% - Resource Integration and Ongoing Operations (RIOO) 34% - Data Management & Analytic Systems 11% |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | ERCOT will update grid operations and practices to implement this NPRR. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

None.