## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas SET WG
05/18/2022

## Slide 2: Flight 0622 Preview
Flight 0622 Application deadline was 04/13/22
Flight 0622 signup deadline was 05/04/22
Connectivity testing began on 05/10/22
Day 1 transactions begin on 06/06/22
Flight 0622 is scheduled to conclude on 06/17/22
Contingency period concludes 06/24/22
Texas Set Working Group
05/18/22

## Slide 3: Flight 0622 Details
16 new CRs including 8 DUNS+4 CRs are testing
1 existing CR is testing for Bank Change
1 existing CR is testing for Service Provider Change to unestablished Service Provider
Texas Set Working Group
05/18/22