## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas SET WG
07/20/2022

## Slide 2: Flight 0622 Details
16 new CRs including 8 DUNS+4 CRs successfully completed testing
1 existing CR successfully completed testing for Bank Change
1 existing CR successfully completed testing for Service Provider Change to unestablished Service Provider
Texas Set Working Group
07/20/22

## Slide 3: Flight 1022 Preview
Flight 1022 Application deadline is 08/17/22
Flight 1022 signup deadline is 09/07/22
Connectivity testing begins on 09/13/22
Day 1 transactions begin on 10/10/22
Flight 1022 is scheduled to conclude on 10/21/22
Contingency period concludes 10/28/22
Texas Set Working Group
07/20/22