|  |  |  |  |
| --- | --- | --- | --- |
| **Final** |  | | **ERS Procurement Schedule** |
| **December 2022 through March 2023 Standard Contract Term** | | | |
| **Date** | | | **Action** |
| Thursday | | September 22, 2022 | DRAFT Technical Requirements & Scope of Work posted |
| Friday | | September 30, 2022 | RFP posted to ERS web page |
| On or before | October 7, 2022 | | Pre-Populated ERID books get posted to the MIS |
| Thursday | October 6, 2022 | | Market Participant comments on TRSOW due at ERCOT |
| Friday | October 7, 2022 | | WebEx for TRSOW comments (if requested). Last date to request baseline reviews |
| **Monday** | **October 10, 2022** | | **First day of ERS Resource ID (ERID) process**— submittal of Resources for baseline assignment & capacity pre-screening |
| **Friday** | **November 4, 2022** | | **Last date to submit ERS Resource IDs (ERID).** |
| Friday | November 11, 2022 | | Deadline for resolving ERID errors (for ERIDS received prior to deadline) |
| Friday | November 11, 2022 | | QSE may begin submitting offers for review. |
| **Monday** | **November 14, 2022** | | **Offer Due (midnight): QSEs submit competitive & Self-Provision offers** |
| On or before | November 18, 2022 | | Self-Providing QSEs submit the ERS Notification of Self-Provision Form |
| On or before | November 18,2022 | | Self-Providing QSEs notified of options for adjusted commitment levels. |
| On or before | November 18,2022 | | Self-Providing QSEs provide ERCOT with final Self-Provision commitment |
| **On or before** | **November 21, 2022** | | **Award Notifications are posted to the MIS.** |
| Thursday | November 24, 2022 | | Thanksgiving – ERCOT Holiday |
| Friday | November 25, 2022 | | Day After Thanksgiving – ERCOT Holiday |
| Wednesday | November 30, 2022 | | Deadline for ERCOT to post ERS Procurement Summary to the MIS |
| Thursday | December 22, 2022 | | Fully validated Weather-Sensitive Update for January |
| Friday | December 23, 2022 | | Christmas – ERCOT Holiday |
| Monday | December 26, 2022 | | Christmas additional day – ERCOT Holiday |
| Monday | January 2, 2023 | | New Year’s Day – ERCOT Holiday |
| Monday | January 16, 2023 | | MLK Day - ERCOT Holiday |
| Monday | January 23, 2023 | | Fully validated Weather-Sensitive Update for February |
| Monday | January 30, 2023 | | Disclosure of DecMar23 offers |
| Monday | February 6, 2023 | | NOIE or non-TDSP interval *meter data* due for the month of December |
| Monday | February 20, 2023 | | Fully validated Weather-Sensitive Update for March |
| Tuesday | March 7, 2023 | | NOIE or non-TDSP interval *meter data* due for the month of January |
| Tuesday | April 4, 2023 | | NOIE or non-TDSP interval *meter data* due for the month of February |
| Friday | May 5, 2023 | | Deadline for submitting end of SCT meter data affidavits. |
| Friday | May 5, 2023 | | NOIE or non-TDSP interval *meter data* due DecMar23 availability |
| Monday | May 15, 2023 | | Unofficial availability & event performance data posted to the MIS. |
| Friday | May 26, 2023 | | Deadline for review of unofficial availability & event performance data. |
| Wednesday | June 14, 2023 | | Approximate Settlement Date for DecMar23 SCT |

\*Testing – meter data is due 35 days after a test or event