|  |  |  |  |
| --- | --- | --- | --- |
| NPRR Number | [1058](https://www.ercot.com/mktrules/issues/NPRR1058) | NPRR Title | Resource Offer Modernization |
| Impact Analysis Date | August 2, 2022 |
| Estimated Cost/Budgetary Impact | Between $100k and $150k |
| Estimated Time Requirements | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval. Estimated project duration: 6 to 8 months |
| ERCOT Staffing Impacts (across all areas) | Implementation Labor: 100% ERCOT; 0% VendorOngoing Requirements: No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted:* Market Operation Systems 44%
* Data Management & Analytic Systems 43%
* Settlements & Billing Systems 8%
* ERCOT Website and MIS Systems 4%
* Channel Management Systems 1%
 |
| ERCOT Business Function Impacts | No impacts to ERCOT business functions. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| None. |