|  |  |  |  |
| --- | --- | --- | --- |
| NPRR Number | [1084](https://www.ercot.com/mktrules/issues/NPRR1084) | NPRR Title | Improvements to Reporting of Resource Outages, and Derates, and Startup Loading Failures |
| Impact Analysis Date | | September 13, 2022 | |
| Estimated Cost/Budgetary Impact | | Between $40k and $60k, which will be absorbed by the Operations & Maintenance (O&M) budgets of affected departments.  See Comments. | |
| Estimated Time Requirements | | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval.  Estimated project duration: 1 to 2 months | |
| ERCOT Staffing Impacts (across all areas) | | Implementation Labor: 41% ERCOT; 59% Vendor  Ongoing Requirements: No impacts to ERCOT staffing. | |
| ERCOT Computer System Impacts | | The following ERCOT systems would be impacted:   * Outage Management Systems 100% | |
| ERCOT Business Function Impacts | | No impacts to ERCOT business functions. | |
| Grid Operations & Practices Impacts | | No impacts to ERCOT grid operations and practices. | |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| ERCOT is working with our Outage Scheduler vendor so that these system changes can go into effect as soon as is practicable after PUCT approval. |