## Slide 1
Projects with Interface Change Requirements
FFRA, Firm-Fuel, ECRS
Matt Mereness
September 29, 2022

## Slide 2: Outline
Protocol Projects with Upcoming Market Facing Changes
  NPRR863/FFRA delivery / NPRR1120 Firm Fuel Supply Service
  NPRR863/ECRS delivery
Market Readiness and Data Cutover for FFRA
Feedback for next TWG Meeting
Appendix

## Slide 3: NPRR863/FFRA Fast-Frequency Response Advancement Project
  FFRA Go-Live October 13, 2022
    After hours upgrade on Oct 13 (approx 7:30pm-9pm)
    QSEs will be asked to update COP with RRS new subtypes as soon as possible after upgrade
    Avoid submissions for OD 10/15 and forward before upgrade for these transactions:
      AS Self Arrangement containing RRS
      AS Trade containing RRS
      AS Offer containing RRS
    October 14 becomes transition day, using new RRS sub-types in real-time and day-ahead transactions
  Weekly Readiness details:
    Most recent materials for today’s discussion:
      https://www.ercot.com/calendar/event?id=1661527762344
      Open to review latest Market Readiness materials

## Slide 4: NPRR1020 Firm Fuel Supply Service Project
Firm Fuel Service Market Readiness Dates :
  Firm Fuel software deployment is October 13, 2022 for Nov 15, 2022 Operating Day

## Slide 5: ECRS (in NPRR863) ERCOT Contingency Reserve Service
High-priority PUCT project
Incorporates new 10-minute Ancillary Service (ERCOT Contingency Reserve Service).
Project completing planning and “potential dates” are:
  September 2022 posting of interface changes (today)
  Potentially 7-8 weeks of MOTE availability before go-live
  May 2023 Go-Live
Project Impacts
  May be significant, but using lessons-learned from FFRA to minimize impact on submissions.
  Detailed review of changes at next TWG meeting, and ECRS interface changes posted with this agenda:
    EIP External Interfaces Specification ECRS.doc
    ERCOT Common Types ECRS.xsd
    ERCOT Transaction Types ECRS .xsd
    ECRS ICCP telemetry handbook update.doc (list of new points, not the ICCP handbook)

## Slide 6: Feedback for next TWG Meeting
Current plan for next TWG meeting:
  Continue discuss of changes and/or additional details for:
    Lessons learned from
      NPRR863/FFRA (October 13, 2022 release)
      NPRR1120 Firm Fuel Supply Service (October 13, 2022 release)
    NPRR863/ECRS (detailed review of interface changes)
    Continue Discussion of Market Readiness and new projects on horizon
ERCOT open to feedback/questions for next TWG meeting
  Feedback can be directed to Matt.Mereness@ercot.com

## Slide 7: Appendix
Reminder of improved Market Readiness concepts

## Slide 8: Reminder of Improved Market Readiness concepts
Project process changes:
  Early development and delivery of changes to interface specifications
  Projects will assess the level of market interface impacts and incorporate into project plans to mitigate risks (example, MOTE duration).
Communication changes:
  Project team will publish interface changes earlier, posting to both the MIS and Technology Working Group (TWG) stakeholder forum.
  TWG review of MP interface changes and estimated key project dates:
    Interface specifications release date / Project/Business workshop date
    MOTE availability date / Go-Live date
Market Readiness changes:
  ERCOT is improving the MP feedback loop (for FFRA & ECRS implementations) since both projects affect all Ancillary Service submissions (creates reliability risk):
  Concept of early Market Notice to communicate risk and MOTE requirements.
  Concept of longer MOTE Duration (increase from 4 weeks to 7 weeks).
  Concept of requiring and publishing MOTE submissions by QSEs.
8