## Slide 1: Lubbock Retail Integration Task Force - LRITF
Chris Rowley Michael Winegeart Sheri Wiegand

## Slide 2: Draft Charter – vote Purpose & scope
The purpose of the ERCOT Lubbock Retail Integration Task Force (LRITF) is to function as a forum to facilitate and enable Retail processes supporting Retail Choice for the Lubbock Power and Light territory in ERCOT.

## Slide 3: LRITF Meetings 9/13/22 10/3/22
Identified over 55 ACTION items for review
  Transition to Competition
  Customer Education
  PUCT Requirements
  ERCOT Market Requirements
  TDSP Specific Activities
  LP&L Rates
Established timelines for each activity
POLR/VREP/DREP RFP Announcement
Pro Forma Tariff Redlines Announcement
The Task Force will continue to be the forum for vetting, reporting, and posting all ACTION items identified for LP&L’s transition to competition.

## Slide 4: Completed Action Items Q&A
Transition to Competition
Q: Does LP&L plan to transition customers / ESIs on meter cycle reads or a ‘flash cut’ date? A: LP&L plans for an on-cycle transition
PUCT Requirements
Q: Will LP&L customers be included in the monthly low-income Solix lists provided ? A: YES, LP&L customers will be included
ERCOT Market Requirements
Q: When will flight testing occur for LP&L and REPs planning to operate in LP&L’s territory? A: A special flight test has been approved for REPs to test with LP&L. TX SET is planning a ‘round-robin’ approach for full testing with a few REPs. Bank and connectivity testing will be required for all REPs seeking to operate in the LP&L territory The special LPL0423 flight is reserved for established REPs only with a deadline for sign up on 3/8/22. New REPs wanting to enter the LP&L territory, must test in the first flight for 2023 with a sign-up deadline on 12/7/22.

## Slide 5: Completed Action Items Q&A - continued
ERCOT Market Requirements - continued
Q: Does LP&L plan to utilize MarkeTrak for issue resolution? A: YES, LP&L plans to use the MarkeTrak process.
Q: Does LP&L plan to provide interval data vias LSE files to ERCOT for settlement purposes? A: YES, LP&L plans to send daily LSE files for any AMS profiled meters to ERCOT.
Q: Which load zone/congestion zone will apply to LP&L territory? A: West Q: Which weather zone will apply to LP&L territory? A: North
TDSP Specific Activities
Q: What is the LP&L DUNS? A: 05-821-3893-4000
Q: What are the applicable LP&L zip codes? A: A full list of zip codes has been provided to ERCOT and are also posted on the main LRITF page. https://www.ercot.com/files/docs/2022/09/14/Lubbock%20zip%20codes%2020220913.docx
Q: Will the meter read and holiday calendars be posted on LP&L’s website by October 31st each year? A: YES, schedules will be posted on LP&L website and 2023 schedules will be posted on LRITF main page.

## Slide 6: TIMELINE of Actions
Q1 2023
Q2 2023
Q3 2023
Q4 2023
LP&L Rates
Customer Enrollment Process – Detailed Timeline
PUCT Complaint Process / Application of PUCT Rules
Transaction Timelines / TXSET Timelines
CSA Process
Mass Customer Lists
Power to Choose website
Customer Forums/Town Halls
Flight Testing / Bank Testing
CBCI files
Default REP Selection Process
DNP Blackout Period
Market Operations Group Established
GO LIVE – Transition to Competition
Q4 2022
Pro Forma Tariff
Access Agreement
POLR Process
Safety Net Process
Tampering Information Process
Smart Meter Texas
ESI IDs in TDSP Extract
RMG Chapter 8 Revisions
Historical Usage Requests
TDSP AMS Data Practices
ERCOT Activities: SAC04s, Load Profiles
TSDP Activities: Critical Care, DLFs, Solar/DG, Switch Hold Files, BUSIDDRQ, Call Center, OGFLT, Weather Moratoriums, Proration

## Slide 7: Lritf meetings Held after RMS October 11th
AGENDA:
Q&A Regarding Proposed Tariff Revisions
Customer Data Discussion
LPGRR Related to LP&L Transition
Open Discussion