|  |  |  |  |
| --- | --- | --- | --- |
| **DRAFT** |  | | **ERS Procurement Schedule** |
| **October 2023 through November 2023 Standard Contract Term** | | | |
| **Date** | | | **Action** |
| Wednesday | | July 26, 2023 | DRAFT Technical Requirements & Scope of Work posted |
| Wednesday | | August 2, 2023 | RFP posted to ERS web page |
| Friday | | August 9, 2023 | Market Participant comments on TRSOW due at ERCOT |
| Friday | | August 10, 2023 | WebEx for TRSOW comments (if requested). Last date to request baseline reviews |
| On or before | August 11, 2023 | | Pre-Populated ERID books get posted to the MIS |
| **Monday** | **August 14, 2023** | | **First day of ERS Resource ID (ERID) process**— submittal of Resources for baseline assignment & capacity pre-screening |
| Monday | September 5, 2023 | | Labor Day – ERCOT Holiday |
| **Friday** | **September 8, 2023** | | **Last date to submit ERS Resource IDs (ERID).** |
| Friday | September 15, 2023 | | Deadline for resolving ERID errors (for ERIDS received prior to deadline) |
| Friday | September 15, 2023 | | QSE may begin submitting offers for review. |
| **Monday** | **September 18, 2023** | | **Offer Due (midnight): QSEs submit competitive & Self-Provision offers** |
| On or before | September 22, 2023 | | Self-Providing QSEs submit the ERS Notification of Self-Provision Form |
| On or before | September 22,2023 | | Self-Providing QSEs notified of options for adjusted commitment levels. |
| On or before | September 22,2023 | | Self-Providing QSEs provide ERCOT with final Self-Provision commitment |
| **On or before** | **September 25, 2023** | | **Award Notifications are posted to the MIS.** |
| Friday | September 29, 2023 | | Deadline for ERCOT to post ERS Procurement Summary to the MIS |
| Saturday | October 1, 2023 | | First day of operation in the OctNov23 SCT |
| Monday | October 23, 2023 | | Fully validated Weather-Sensitive Update for November |
| Thursday | November 23, 2023 | | Thanksgiving Day – ERCOT Holiday |
| Friday | November 24, 2023 | | Day After Thanksgiving – ERCOT Holiday |
| Thursday | November 30, 2023 | | Disclosure of OctNov23 offers |
| Thursday | November 30, 2023 | | Last day of OctNov23 SCT |
| Tuesday | December 5, 2023 | | NOIE or non-TDSP interval *meter data* due for the month of October |
| Friday | December 22, 2023 | | Christmas – ERCOT Holiday |
| Monday | December 25, 2023 | | Christmas – ERCOT Holiday |
| Monday | January 1, 2024 | | New Year’s Eve – ERCOT Holiday |
| Thursday | January 4, 2024 | | NOIE or non-TDSP interval *meter data* due OctNov23 availability |
| Thursday | January 4, 2024 | | Deadline for submitting end of SCT meter data affidavits. |
| Friday | January 12, 2024 | | Unofficial availability & event performance data posted to the MIS. |
| Monday | January 15, 2024 | | MLK Day - ERCOT Holiday |
| Friday | January 26, 2024 | | Deadline for review of unofficial availability & event performance data. |
| Tuesday | February 13, 2024 | | Approximate Settlement Date for OctNov23 SCT |