## Slide 1: RMS January 10th Meeting Update to TAC
Debbie mckeever JOHN SCHATZ
Oncor Luminant Generation
RMS CHAIR RMS VICE CHAIR

## Slide 2: 2023-2024 Retail Planning Workshop Update
Workshop held January 9th
Risk Assessment – 2023 and 2024 Retail Related Projects and Annual Activities
Kathy Scott with Centerpoint Energy presented Y2023 & Y2024 Annual Events Risk Mitigation Considerations
Annual Retail Activities and Projects slated for 2023, 2024 were reviewed
Discussion indicated…
Possible risk associated with resource constraints due to overlap of activities and projects
Possible risk due to amount of work effort to comply with aggressive timelines and deadlines
Consideration should be given to possibly waive, eliminate or delay as possible
Moving Forward!
Activities or projects will be evaluated by designated Working Groups for a recommendation
The recommendation will be provided at the following RMS meeting
RMS Leadership will work with entities to assist in risk mitigation

## Slide 3: 2023-2024 Retail Planning Workshop Update continued… RMS Working Groups assigned to evaluate projects and activities and determine a recommendation of possible waiving, eliminating or delaying include…
PWG
  Weather Sensitivity
  Annual Profile Validation
TX SET, MCT, TDTMS
  TX SET 5.0 and accompanying SCR for Marketrak
  Market Test Flights
  Mass Transition Testing (2 Mass Trans during 2022)
  Integration of LP&L into Retail Market Competition unable to be considered
  RMS Leadership will provide updates to TAC through monthly RMS updates, receive guidance and move forward as directed.

## Slide 4: January 10th RMS Meeting Voting Items - APPROVED
2023 Retail Market and Listserv Market IT Services Service Level Agreement
2023 Market Data Transparency Service Level Agreement
RMGRR171, Changes to Transition Process that Require Opt-in MOU and EC that are Designating POLR to provide Mass Transition Methodology to ERCOT
NPRR1159, Related to RMGRR171, Changes to Transition Process that Require Opt-in MOU or EC that are Designating POLR to provide Mass Transition Methodology to ERCOT
Note!
  RMGRR171 and NPRR1159 provides the option for MOUs and ECs to operate with IOU processes as included in RMG Chapter 7, Market Processes without conflicting with RMG Chapter 8, Municipality Owned Utilities and Electric Cooperatives including…
  TX SET transactions
  Continuous Service Agreement (CSA)
  POLR Methodology

## Slide 5: TNMP 3G Remediation counts from Market Update provided January 20
DEPLOYMENT |  | REMAINING | 
REGION | DEPLOYED | SINGLE PHASE | POLYPHASE
GULF | 75,957 | 218 | 762
CENTRAL & NORTH | 51,237 | 206 | 518
LEWISVILLE | 42,279 | 40 | 207
WEST | 14,736 | 181 | 1,280
Totals | 184,209 | 645 | 2,767

## Slide 6: TNMP 3G Remediation Market Update provided January 20
Data provided in the chart includes NextGen deployment based on service area and the number of 3G meters installed in the field (remaining to be changed out).
As of January 19, 2023, TNMP has deployed 184,289 NextGen meters.
Single phase meters remaining to be changed out are primarily access issues, due to meter location or customer denial of access.
Polyphase (AMS-M) deployments are being focused in the Gulf Coast, Central, North and Lewisville areas.
TNMP continues all efforts to replace remaining 3G in all service areas as service order requests are completed in the field.

## Slide 7
  1. Meters remaining to be changed due to Meter Access issues
  Customer contact requesting access has been pursued using multiple methods
    Phone calls
    Multiple Door Hangers
    Personnel visits to the premise
    Working with REPs to assist with Customer contact
    Customers not responding after multiple attempts, TNMP may work with Authorities for access
    Customers working with TNMP for access, for these, TNMP will not be contacting Authorities
2. MarkeTrak issues
Significant number of Marketrak issues remain pending
  Older issues have been worked, few are still in progress
  Working with REPs daily to close resolved issues
  Requested assistance from REPS to “clean up” issues older than 3 months
  MarkeTrak issues received December through current are being reviewed and worked timely
TNMP 3G Remediation
2 Primary Topics discussed during January 10 RMS meeting

## Slide 8: TX SET Working Group
Jointly with Market Coordination Team (MCT) completing minimal and final changes for TX SET 5.0
Completed script changes for Banking Tests
Supporting upcoming Market Test Flight LPL023 (March 2023)
Developed to test Lubbock’s ability to complete Business Processes including:
TX SET Transactions
NAESB Electronic Delivery Mechanism v1.6
Banking
Test Flight LPL023 will include Lubbock with limited certified REPS
All REPs must complete connectivity and penny test to enter competition in the LP&L territory

## Slide 9: Texas Data Transport and MarkeTrak Systems Working Group (TDTMS)
Reviewing and analyzing current volume of various MarkeTrak issues
Monitoring performance for ERCOT systems consistent with SLAs including ERCOT MarkeTrak API
Continued Deep dive into Inadvertent Gain statistics
Post implementation monitoring of SCR815, MarkeTrak Administrative enhancements– required API changes for ERCOT and MPs with APIs
Preparation for SCR818, Related to NPRR1095, MarkeTrak Validation Revisions Aligning with Texas SET V5.0 – requires API changes for ERCOT and MP with APIs

## Slide 10: Lubbock Retail Integration Task Force (LRITF)
Primary Activities continue in support of LP&L entry into Retail Competition…
Developing and maintaining Activities List of required items for retail entry
Facilitating and developing market change requests and documentation
Monitoring decisions and activities from Governing Authorities and as appropriate incorporating into Activities List and timeline
Collaborating to identify obstacles and devising approach supporting completion of activities needed
Serving as an open forum for discussion and LP&L Market entry
Providing monthly progress updates to RMS
Assisting LP&L as possible for a successful integration
Task Force Leadership
Michael Winegeart, LP&L Sheri Wiegand, TXU Chris Rowley, Oncor

## Slide 11: Questions?