## Slide 1: Lubbock Retail Integration Task Force – LRITF February 7th, 2023
Chris Rowley Michael Winegeart Sheri Wiegand

## Slide 2: LRITF Meeting 1/10/23
The Task Force continued to discuss four major implementation items that must be resolved prior to LP&L entering competition:
Pro-Forma Retail Access Tariff – goal: Proposal for Adoption to be considered at the March 9th Open Meeting in PUCT Project# 54212 . Access Agreement is included in pro-forma tariff.
CSA & Mass Transition Transaction Workflows –NPRR1159 and RMGRR171 to account for TXSET processing options for an MOU/EC entering retail competition has been approved by RMS. Comments to RMGRR171 for consideration of customer choice billing.
Customer Data Issue – ERCOT legal and LP&L are drafting proposed revisions to TX Utilities Code 182 allowing LP&L to share customer data with ERCOT.
Customer Choice Billing – LP&L is finalizing proposed legislative changes to PURA Section 40.057 to:
  Allow an opt-in MOU/EC the option of a single bill scenario through REPs as opposed to a customer choice, dual billing scenario
  Allow for MOU/EC option for PUC POLR selection designation or MOU/EC POLR selection
Major Implementation Items

## Slide 3
Action items will continue to be updated at LRITF meetings
Summary of Updates
1/10/23
ACTION | UPDATE
Customer Enrollment Process | Timeline being developed to include: Access Agreement, ESIs created, rates available, transaction processing, black-out period, DREP enrollments, follow up customer choice enrollments
Default/POLR REP | Selected and approved by EUB and City Council late February
Customer Forums | Coincide with open enrollment period – mid July to early Sept
PUCT Complaints | Addressed in Customer Protection Rules
Customer Protection Rules | Goal is to align closely with existing PUCT Customer Protection Rules applicable for REPs in IOU territories
Flight Testing | Currently over 30 REPs have enrolled for LPL0423 flight test Test bed available 4/18, first transactions 4/24 Thought is penny testing will commence 3/14/23
Testing Worksheet | REPs seeking contact information – TDSP Contact List shared
SAC04 Codes | Addressed in rate structure

## Slide 4
Action items will continue to be updated at LRITF meetings
Summary of Updates
1/10/23 - continued
ACTION | UPDATE
Safety Nets | Process being finalized
Critical Care | Addressed in Customer Protection Rules
Distribution Loss Factors | LP&L Engineering finalizing DLFs
Solar Customers | ~1200 DG customers and growing
Switch Hold Files | LP&L working to establish secured site for REPs
BUSIDRRQs | Thought is LP&L does not have any BUSIDRRQ profiles (EPS meters?)
OGFLTs | YES, LP&L believe they do have oil and gas flat profiled ESIs
Registration of REPs | Access Agreement aligns with approval of pro-forma tariff
Rates – Chapter 5 tariffs | The following action items will be addressed with the proposed rates (Chapter 5 – tariffs): Weather Moratorium process, transaction timelines, proration, power factors, lighting, demand/ratchets, 4CP, rate structures, transition charges (financing order or rider)

## Slide 5: Completed Action Items Q&A
ERCOT Market Requirements
Q: Will LP&L’s Membership ID be required for initiating transactions? A: No Q: Have LP&L’s substations been mapped in ERCOT? A: YES, substation names all begin with “LP_” followed by the name. Document found at https://www.ercot.com/mp/data-products/data-product-details?id=NP4-160-SG
TDSP Specific Activities
Q: What is the LP&L Prefix for ESI creation? A: ESI prefix will be 1011292xxxxxxxx.

## Slide 6: Activities timeline Posted to LRITF meeting page
A big thank you to Melenda w/ Oncor for developing timeline!

## Slide 7: TIMELINE of Actions
Q1 2023
Q2 2023
Q3 2023
Q4 2023
LP&L Rates
Customer Enrollment Process – Detailed Timeline
PUCT Complaint Process / Application of PUCT Rules
Transaction Timelines / TXSET Timelines
CSA Process
Mass Customer Lists
Power to Choose website
Customer Forums/Town Halls
Flight Testing / Bank Testing
CBCI files
Default REP Selection Process
DNP Blackout Period
Market Operations Group Established
GO LIVE – Transition to Competition
Q4 2022
Pro Forma Tariff
Access Agreement
POLR Process
Safety Net Process
Tampering Information Process
Smart Meter Texas
ESI IDs in TDSP Extract
RMG Chapter 8 Revisions
Historical Usage Requests
TDSP AMS Data Practices
ERCOT Activities: SAC04s, Load Profiles
TSDP Activities: Critical Care, DLFs, Solar/DG, Switch Hold Files, BUSIDDRQ, Call Center, OGFLT, Weather Moratoriums, Proration

## Slide 8: Lritf meeting Held after RMS @ 1:30 PM February 7th, 2023
AGENDA:
Pro Forma Tariff – Availability of Access Agreement
LP&L Proposed Legislation
Customer Choice Billing Operations – Comments on RMGRR171
Flight Testing Status
Rate Structure
Lubbock Retail Integration Timeline
Review List of Integration Activities/Timeline
Open Discussion – Deposits, LP&L Contact Information