## Slide 1
Market Readiness Update for
ERCOT Contingency Reserve Service (ECRS)
Matt Mereness
Sr. Director Market Operations and Implementation
TAC
February 20, 2023

## Slide 2: Market Readiness Progression for ECRS
  ECRS Interface changes reviewed at Sept 29, 2022 TWG meeting
  February-March 2023
    Regular TAC updates for awareness of implementation
    Continue TWG updates
  April-May 2023
    Project/Business detailed workshop (early April)
    ECRS in MOTE 4/20/2023
    Begin Weekly Market Readiness WebEx meetings
    Scorecards for QSE testing and qualification progress
  June 6-8, 2023 Go-Live (first ECRS OD planned for June 10, 2023)

## Slide 3: Market Readiness for ECRS
  Key References:
    ECRS Interface changes: https://www.ercot.com/calendar/09292022-TWG-Meeting-by-Webex
    ECRS Operations and Business explanation
      WMWG Meeting July 26, 2022: link to presentation
  Qualification principles being discussed to enable a robust ECRS fleet “qualified and ready” for ECRS participation on first OpDay.
    ERCOT will be requesting inventory of Resources that plan to qualify for ECRS from QSEs (early April).
    Qualification approach from ERCOT may include:
      Leveraging existing qualification into provisional qualification for transitional purposes.
      Considering open-loop telemetry tests to qualify a Resource.
      Considering if one Resource successfully qualifies, allow provisional qualification for remainder of fleet with similar capabilities or other AS qualification.
  ANY QUESTIONS?
  Matt.Mereness@ercot.com