## Slide 1
2023 Annual Validation
PWG Meeting
March 9, 2023

## Slide 2: 2023 Annual BUS Validation Progress Report
 |  | ERCOT & TDSP AV 2023 Progress Report |  |  |  |  | 
Due Date* | 2022 Annual Validation Task List | ERCOT | AEP | CNP | Nueces | ONCOR | TNMP
03/30/2023 | ERCOT to provide list of BUS ESI IDs to TDSPs | 2/23/2023 | 3646400 | 3646405 | 3646407 | 3646398 | 3646410
03/31/2023 | ERCOT Provides Additional Validation Lists to TDSPs |  |  |  |  |  | 
04/10/2023 | TDSPs to provide finalized list of BUS ESI IDs to ERCOT | n/a |  |  |  |  | 
04/15/2023 | Market Notice announcing lists are available to CR of record |  |  |  |  |  | 
04/15/2023 | TDSPs to begin submitting 814_20 transactions | n/a |  |  |  |  | 
09/30/2023 | Complete Annual and Additional Validations | n/a | Comp Date | Comp Date | Comp Date | Comp Date | Comp Date
10/03/2023 | ERCOT to review database for expected changes | Comp Date | n/a |  |  |  | 
10/10/2023 | TDSPs have submitted at least 99% of changes | n/a | Comp Date | Comp Date | Comp Date | Comp Date | Comp Date
Due Date* | 2022 Weather Responsiveness Report Task List | ERCOT | AEP | CNP | Nueces | ONCOR | TNMP
11/02/2023 | ERCOT provide list of ESI IDs to TDSPs requiring changes to Weather Sensitivity (Initial Weather Responsiveness Report) | Comp Date | n/a |  |  |  | 
Monthly | Monthly Weather Responsiveness Report Produced by ERCOT | Comp Date | n/a |  |  |  | 
02/02/2024 | TDSPs have submitted at least 99% of changes | n/a | Comp Date | Comp Date | Comp Date | Comp Date | Comp Date
* If the due date falls on a weekend or holiday, please use the next business day as the deadline. |  |  |  |  |  | Updated on | 9-Mar-23

## Slide 3: 2023 AV BUS Status Update
Profile Validation Status as of: |  | 22-Feb-23 |  |  |  |  |  |  |  |  |  |  |  |  | 
 | AEP |  |  | CNP |  |  | NUECES |  |  | ONCOR |  |  | TNMP |  | 
 | RES | BUS | Total | RES | BUS | Total | RES | BUS | Total | RES | BUS | Total | RES | BUS | Total
Initial List of Changes |  | 11,895 | 11,895 |  | 13,455 | 13,455 |  | 103 | 103 |  | 19,899 | 19,899 |  | 1,944 | 1,944
Exceptions |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Net Subject to Change |  |  | 11,895 |  |  | 13,455 |  |  | 103 |  |  | 19,899 |  |  | 1,944
Updated, as of Feb-22-2023 |  |  | 11,895 |  |  | 13,455 |  |  | 103 |  |  | 19,899 |  |  | 1,944
Remaining |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0
% Completion |  |  | 100.0% |  |  | 100.0% |  |  | 100.0% |  |  | 100.0% |  |  | 100.0%