## Slide 1
Market Readiness Update for
ERCOT Contingency Reserve Service (ECRS)
Matt Mereness
Sr. Director Market Operations and Implementation
TAC
March 21, 2023

## Slide 2: Market Readiness Progression for ECRS
  ECRS Interface changes reviewed at Sept 29, 2022 TWG meeting
  February-March 2023
    Regular TAC and TWG updates for awareness of implementation
  Progression to ECRS go-live:
    Monday April 3, 2023:
      Market Readiness and Qualification Workshop (Monday April 3, 2023, 2-4pm)
      Market Notice was sent on 3/14/2023
    Friday April 14, 2023:
      Initial Deadline for QSE Declaration of Resources to participate in ECRS April 14
    Thursday, April 20, 2023
      ECRS in MOTE 4/20/2023
    TBD
      Begin Weekly Market Readiness WebEx meetings (tbd)
      Scorecards for QSE testing and qualification progress (tbd)
    June 6-8, 2023 Go-Live (first ECRS OD planned for June 10, 2023)

## Slide 3: Market Readiness for ECRS
  Key References:
    ECRS Interface changes: https://www.ercot.com/calendar/09292022-TWG-Meeting-by-Webex
    ECRS Operations and Business explanation
      WMWG Meeting July 26, 2022: link to presentation
      April 3, 2023 Workshop will be latest revisions- link to next meeting
  Qualification principles being discussed to enable a robust ECRS fleet “qualified and ready” for ECRS participation on first OpDay.
    April 3 workshop will review details of Qualification expectations and timeline
    ERCOT will request QSE declaration of Resources that plan to qualify for ECRS (by April 14, 2023).
    Qualification approach from ERCOT may include:
      Leveraging existing qualification into provisional qualification for transitional purposes.
      Considering open-loop telemetry tests to qualify a Resource.
      Considering if sample of Resources successfully qualify, allow provisional qualification for remainder of fleet with similar capabilities or other AS qualification.
  ANY QUESTIONS?
  Matt.Mereness@ercot.com