## Slide 1
Flight Testing Update
David Michelsen
Manager Retail Operations
Retail Market Subcommittee
04/04/2023

## Slide 2: Flight 0223 Details
Flight 0223 was completed on 03/13/2023
8 new CRs successfully tested in Flight 0223, 4 of those were DUNS+4 CRs
5 existing CRs successfully tested for Service Provider Change, 4 of those were to an unestablished In House Service Provider in Flight 0223
Retail Market Subcommittee
04/04/23

## Slide 3: Flight LPL0423 Preview
Flight LPL0423 signup deadline was 03/08/23
Connectivity testing began on 03/14/23
Day 1 transactions begin on 04/24/23
Flight LPL0423 is scheduled to conclude on 05/05/23
Contingency period concludes 06/23/23
95 CRs have registered for Flight LPL0423.
Retail Market Subcommittee
04/04/23

## Slide 4: Flight 0223 Details
95 CRs are testing with City of Lubbock
5 CRs will test Round Robin with Lubbock
90 CRs will test only CON02 and CON03 with Lubbock
Retail Market Subcommittee
04/04/23