## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas SET WG
04/19/2023

## Slide 2: Flight LPL0423 Preview
Flight LPL0423 signup deadline was 03/08/23
Connectivity testing began on 03/14/23
Day 1 transactions begin on 04/24/23
Flight LPL0423 is scheduled to conclude on 05/05/23
Contingency period concludes 06/23/23
95 CRs have registered for Flight LPL0423.
Texas Set Working Group
04/19/23

## Slide 3: Flight LPL0423 Details
95 CRs are testing with City of Lubbock
5 CRs will test Round Robin with Lubbock
90 CRs will test only CON02 and CON03 with Lubbock
All 5 Round Robin CRs have completed CON02 connectivity testing and 1 of the 5 Round Robin CRs have complete CON03 Penny Tests
Texas Set Working Group
04/19/23