## Slide 1: Lubbock Retail Integration Task Force – LRITF July 11th, 2023
Chris Rowley Michael Winegeart Sheri Wiegand

## Slide 2
The Task Force continues to discuss major implementation items that must be resolved prior to LP&L entering competition:
Pro-Forma Retail Access Tariff – Project# 54212 was approved on consent at the 3/23 PUC Open Meeting. LP&L currently working on Chapter 5 of tariffs and Customer Protection Rules.
CSA & Mass Transition Transaction Workflows –NPRR1159 and RMGRR171 have been approved by PUCT.
Customer Data Issue / Customer Choice Billing – HB2664/HB2663 have been signed by the Governor.
FERC Approval – required to transition remaining load from SPS to ERCOT; FERC settlement conference 7/6 into 7/7 for Docket: ER23-1144-000
Major Implementation Items
Approved

## Slide 3: LRITF Meetings 6/6/23 6/14/23 6/28/23
The Task Force has focused on the review and comment period for:
Chapter 5 (including Discretionary Service Charges)
Customer Protection Rules (mirroring Sub-Chapter R w/ redlines)
Customer Complaint process – finalizing (similar to existing process for TDSPs)
Seeking final approval:
Electric Utility Board – 7/18
City Council – 7/25

## Slide 4: Activities timeline Posted to LRITF meeting page

## Slide 5: TIMELINE of Actions
Q1 2023
Q2 2023
Q3 2023
Q4 2023
LP&L Rates
Customer Enrollment Process – Detailed Timeline
PUCT Complaint Process / Application of PUCT Rules
Transaction Timelines / TXSET Timelines
CSA Process
Mass Customer Lists
Power to Choose website
Customer Forums/Town Halls
Flight Testing / Bank Testing
CBCI files
Default REP Selection Process
DNP Blackout Period
Market Operations Group Established
GO LIVE – Transition to Competition ???
Q4 2022
Pro Forma Tariff
Access Agreement
POLR Process
Safety Net Process
Tampering Information Process
Smart Meter Texas
ESI IDs in TDSP Extract
RMG Chapter 8 Revisions
Historical Usage Requests
TDSP AMS Data Practices
ERCOT Activities: SAC04s, Load Profiles
TSDP Activities: Critical Care, DLFs, Solar/DG, Switch Hold Files, BUSIDDRQ, Call Center, OGFLT, Weather Moratoriums, Proration
Delayed
Completed
Q3 2023
Q4 2023
Q1 2024

## Slide 6: Lritf meeting Held after RMS @ 11:00 aM July 11th, 2023
AGENDA:
FERC Status
Flight Testing Update
RMGRR 174 Update
Chapter 5 tariffs – update
Customer Protection Rules update
  Customer Complaint Review Process
Transition Activities Review
LP&L REP Workshop
Open Discussion