## Slide 1: CNP’s IDR to AMS Project Final Update
Kathy Scott
August 1, 2023

## Slide 2: Market Communications Planned Systems’ Maintenance Required to Support IDR to AMS Project: July 6 - 9, 2023
Wednesday, May 10, 2023
  CenterPoint Energy’s 2023 Competitive Retailer (CR) Workshop
Tuesday, June 6, 2023
  CNP’s IDR to AMS Project Updates provided to Retail Market Subcommittee (RMS)
  20 Cnp Idr To Ams Project - Rms Update 06 06 23
Thursday, June 29, 2023:
  CNP-M-A062923-01 CNP IDR to AMS Project - System Maintenance – Initial
Thursday, July 6, 2023:
  CNP-M-A062923-02 – Reminder
Monday, July 10, 2023:
  CNP-M-A062923-03 - Final
  Completed maintenance activity in preparation of the IDR to AMS Project “Go Live”.
Friday, July 14, 2023:
  CenterPoint Energy IDR to AMS Project activities continued
  Excel Spreadsheets of initial population of CNP’s BUSIDRRQ ESI IDs transitioning to either BUSLRG, BUSLRGDG, BUSHI or remaining BUSIDRRQ were emailed to all impacted REPs of Record by their Account Manager.
Monday, July 17, 2023:
  IDR to AMS Project Go-Live

## Slide 3: Our Completion Numbers IDR to AMS Go-Live: July 17, 2023
Total number transition to: BUSLRG: 3,813 78.5% of Total
Total number transition to: BUSHI: 235 4.8% of Total
Total number remaining:
  BUSIDRRQ: 812 16.7% of Total
  Total ESI ID Population: 4,860 100.0%
On Wednesday, August 2, 2023, will be our final 215 ESI IDs (Cycle 28) of the initial 4,860 population of BUSIDRRQ Load Profiled ESI ID that requires a BUSLRG Profile.
On Thursday, August 3, 2023, with Cycle 28 concluding our transition of the initial 4,860 ESI IDs, CNP will return to normal daily market operations for any future 814_20 Load Profile changes of these types. This includes providing ERCOT and REPs of Record (ROR) with Monthly 867_03 interval data and, if applicable, 15-minute interval data via daily LSE files that would be based upon Load Profile assignment.

## Slide 4: CNP’s Special Thank You!!! We couldn’t have succeeded without YOU Award goes to...
Kelly Brink

## Slide 5: Questions