## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas SET WG
08/16/2023

## Slide 2: Flight 1023 Preview
Flight 1023 application deadline is 08/16/23
Flight 1023 signup deadline is 09/06/23
Connectivity testing begins on 09/12/23
Day 1 transactions begin on 10/09/23
Flight 1023 is scheduled to conclude on 10/20/23
Contingency period concludes 10/27/23
Texas Set Working Group
08/16/23

## Slide 3: Flight LPL0423 Details
95 CRs tested with City of Lubbock
90 CRs tested only CON02 and CON03 with Lubbock
5 CRs successfully tested Round Robin with Lubbock including CON02 and CON03
79 other CRs successfully completed CON02 connectivity testing and CON03 banking testing
11 CRs did not complete testing with Lubbock and will have to test in a future flight
Texas Set Working Group
08/16/23