|  |  |  |  |
| --- | --- | --- | --- |
| NPRR Number | [1184](https://www.ercot.com/mktrules/issues/NPRR1184) | NPRR Title | Update to Procedures for Managing Interest on Cash Collateral |
| Impact Analysis Date | September 6, 2023 |
| Estimated Cost/Budgetary Impact | Phase 1:Less than $10k, which will be absorbed by the Operations & Maintenance (O&M) budgets of affected department.Phase 2:System implementation cost: Budget impact of $100k to $150k.  |
| Estimated Time Requirements | Phase 1:No project required. This Nodal Protocol Revision Request (NPRR) can take effect within 1-2 months following Public Utility Commission of Texas (PUCT) approval. Phase 2:The timeline for automating this NPRR is dependent upon PUCT prioritization and approval. Estimated project duration: 6 to 9 months |
| ERCOT Staffing Impacts (across all areas) | Implementation Labor: 100% ERCOT; 0% VendorOngoing Requirements: No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted:* Credit Management Systems (CMM) 85%
* Data Management & Analytic Systems 13%
* Channel Management Systems 1%
* ERCOT Website and MIS Systems 1%
 |
| ERCOT Business Function Impacts | No impacts to ERCOT business functions. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| None |