## Slide 1: Lubbock Retail Integration Task Force – LRITF September 12th, 2023
Chris Rowley Michael Winegeart Sheri Wiegand

## Slide 2
The Task Force continues to discuss major implementation items that must be resolved prior to LP&L entering competition:
Pro-Forma Retail Access Tariff – Project# 54212 was approved on consent at the 3/23 PUC Open Meeting
Tariff, Chapter 5 and the Customer Protection Rules – were approved by the City of Lubbock.
CSA & Mass Transition Transaction Workflows –NPRR1159 and RMGRR171 have been approved by PUCT.
Customer Data Issue / Customer Choice Billing – HB2664/HB2663 have been signed by the Governor.
FERC Approval – required to transition remaining load from SPS to ERCOT; FERC Settlement agreement reached in FERC ER23-1144-000 – recommended for approval by FERC Trial Staff
Major Implementation Items
Approved

## Slide 3: LRITF meeting 8/1/23
The Task Force reviewed the following:
Flight Testing Requirements- CRs yet to be certified in LP&L territory will need to participate in the 1023 flight. Registration deadline was 9/6/23. LP&L to conduct penny & connectivity only testing.
REP Registration Process– email complete Access Agreement to MarketOps@mylubbock.us with REP Welcome Packet to follow.
AMS Data Practices matrix reviewed with LP&L responses: https://www.ercot.com/files/docs/2023/07/31/draft-tdsp-ams-data-practices_lpl-market-07282023.xlsx
Preview of LP&L REP Workshop - Workshop was attended by 12 REPs, 7 Brokers, 2 TDSPs, and 3 ERCOT Staff members

## Slide 4: Completed Action Items Q&A
Transition to Competition
Q: Will LP&L require a Delivery Service Agreement/ Access Agreement from REPs wanting to participate in LP&L territory? What is the process to execute? A: Yes, the Access Agreement found in the LP&L tariffs (Appendix A), posted to the LRITF main page, will be required for REP participation within LP&L territory. Successful flight testing is required. The executed agreement should be forwarded to MarketOps@my.lubbock.us . Within 24 – 48 hours a reply will be forwarded with a REP Account Number that will be needed for REPs to utilize the REP hotline, and a welcome packet will be provided with valuable market partner information. Q: Will a separate Access Agreement be required for each DUNS+4 wanting to participate in the LP&L territory? A: Yes, an Access Agreement is required from each DUNs (including +4) entity.

## Slide 5: Completed Action Items Q&A
Transition to Competition - continued
Q: What information will be found in the REP Welcome Kit upon approval of the submitted Access Agreement? A: The following information is expected in the Welcome Kit and will be provided with a USB flash drive. - Peddler’s license information - Email aliases - Banking information - Left in Hot information - EFT Authorization form - Business & Holiday Hours - LP&L Organization Chart - QR codes for Distributed Generation forms - SFTP Access information - Letter of Authorization for historical usage - Energy Assistance contacts

## Slide 6: Completed Action Items Q&A
PUCT Requirements
Q: Have LP&Ls tariffs and Customer Protection Rules been approved? Where will the information be made available? A: LP&L’s tariffs were approved by the Electric Utility Board and City Council, 7/18 and 7/25 respectively. The document is currently posted on the main LRITF page and will be permanently housed on the Lubbock website with a revision date. Q: How will PUCT Complaints be handled? A: As approved in LP&L’s Customer Protection Rules, there are no material changes for the REP’s existing complaint process: when a customer files a complaint about a REP, the customer will be directed to the PUCT. If the complaint is regarding the delivery service, LP&L will address and manage the complaint. The PUCT will remain as the enforcement agency regarding REPs as within other TDSP territories.

## Slide 7: Completed Action Items Q&A
TDSP Specific Activities
Q: How will critical care customers be established upon transition and what process will be utilized for enrolling new critical care customers? A: LP&L’s critical care process will mirror current TDSP practices. Upon transition, the CC flag will be passed onto the 814_05 response transaction and LP&L will follow up with an 814_20 transaction providing CC information and expiration. For new enrollments, the current PUC form will add LP&L as a drop-down option for submission. Critical care form (English) https://www.puc.texas.gov/industry/electric/forms/critical/ccform.pdf Critical care form (Spanish) https://www.puc.texas.gov/industry/electric/forms/critical/ccform_spanish.pdf Q: What are LP&L’s Distribution Loss Factors? A: Additional information is posted https://www.ercot.com/files/docs/2023/08/01/LPL-Distribution-Loss-Factor-and-Methodology.docx Q: Will LP&L change the meter read cycles upon a customer’s request? A: Per LP&L’s tariffs, LP&L will consider one meter read cycle change per customer.

## Slide 8: Completed Action Items Q&A
TDSP Specific Activities - continued
Q: Will LP&L execute Weather Moratoriums? If so, under what criteria? How will moratoriums and updates be communicated? A: Yes, weather moratoriums will be executed as described in LP&L’s approved tariffs and are executed under the same conditions as the TDUs (as described in 25.483). LP&L intends to communicate the notices/updates via the RMS and Weather Moratorium listservs. Q: What are LP&L’s AMS Data Practices as outlined in the TDSP AMS Data Practices matrix? A: LP&L’s AMS Data Practices have been added to the TDSP AMS Data Practices matrix and is currently found on the main LRIFT meeting page. Once fully completed, the TDSP AMS Data Practices matrix can be found on the main TXSET meeting page. Q: Does the monthly register read (scalar data) represent the midnight register read of the cycle end date or the day prior? A: As with other TDSPs, the end register read on the 867 represents the midnight register read 11:59:59 of the day prior (i.e. the read at the start of the day). Q: Does LP&L utilize a ‘mesh network’ for their AMS infrastructure? A: Yes, LP&L has deployed a mesh network with Itron meters.

## Slide 9: Completed Action Items Q&A
LP&L Rates

## Slide 10: TIMELINE of Actions
Q1 2023
Q2 2023
Q3 2023
Q4 2023
LP&L Rates
Customer Enrollment Process – Detailed Timeline
PUCT Complaint Process / Application of PUCT Rules
Transaction Timelines / TXSET Timelines
CSA Process
Mass Customer Lists
Power to Choose website
Customer Forums/Town Halls
Flight Testing / Bank Testing
CBCI files
Default REP Selection Process
DNP Blackout Period
Market Operations Group Established
GO LIVE – Transition to Competition ???
Q4 2022
Pro Forma Tariff
Access Agreement
POLR Process
Safety Net Process
Tampering Information Process
Smart Meter Texas
ESI IDs in TDSP Extract
RMG Chapter 8 Revisions
Historical Usage Requests
TDSP AMS Data Practices
ERCOT Activities: SAC04s, Load Profiles
TSDP Activities: Critical Care, DLFs, Solar/DG, Switch Hold Files, BUSIDDRQ, Call Center, OGFLT, Weather Moratoriums, Proration
Delayed
Completed
Q3 2023
Q4 2023
Q1 2024

## Slide 11: Lritf meeting Held after RMS @ 1:00 PM September 12th, 2023
AGENDA:
FERC Status & Transition Timing
Flight Testing
REP Registration Process
Peddler’s License Reminder
LP&L REP Workshop Highlights – DNP Process, New Construction, Distributed Generation/Solar Matrix, DRG list format
New RMGRR – Process Clarifications: POLR, IAGs, Switch Holds, etc
Appendices D1 & D3 – timelines matrices
Smart Meter Texas Portal Update - AMS Interval Data Gaps
LP&L Contact Information
LP&L Communications – mailers
867_03/810_02s testing transactions