## Slide 1
RMS Update to TAC
Technical Advisory Committee (TAC) Meeting
September 26, 2023
Debbie McKeever John Schatz
Oncor Electric Delivery Vistra
RMS Chair RMS Vice Chair

## Slide 2: RMS Approved revised… TDTMS NAESB EDM V 1.6 IMPLEMENTATION GUIDE
TDTMS NAESB EDM v 1.6
ERCOT Market approved Electronic Delivery Mechanism (EDM) used for transmitting TX SET Transactions and allowable file types
Internet protocol developed by North American Energy Standards Board (NAESB)
Regarded as a secure Internet Standard
Summary of Changes
• Removal of FTP (File Transfer Protocol) ERCOT no longer supports FTP for Retail Market Participants
  Note! Retail Market Participants may use secure FTP sites for “point to point” file transmissions
• References were inserted and language was removed for those processes included in other Market Documentation
Removal of “etod” testing reference which is no longer valid since the implementation of ERCOT’s FlighTrak

## Slide 3
LP&L Transition to Competition
Key Points
FERC Settlement is progressing
  9-7-2023, FERC Judge certified the Settlement
  Final approval is expected late November/early December
LP&L transfer of remaining 30% of load – expected mid December
Customer enrollments accepted Jan 5th – Feb 15th and up until transition commencing Mar 4th (tentative)
Customers who have NOT enrolled with a REP will be assigned to a Default REP
AMS interval data will only be available via the ERCOT AMS Settlement extract (Operating Day + 4) upon transition – SUPPLEMENTAL_AMS_INTERVAL_DATA_EXTRACT
  Digital Certificate is required to access extract
  LP&L is currently working with SMT team

## Slide 4: Transition to Retail Competition
August |  |  |  | September |  |  |  | October |  |  |  |  | November |  |  |  | December |  |  |  | January |  |  |  |  | February |  |  |  | March |  |  |  | April |  |  |  | 
7 | 14 | 21 | 28 | 4 | 11 | 18 | 25 | 2 | 9 | 16 | 23 | 30 | 6 | 13 | 20 | 27 | 4 | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 29 | 5 | 12 | 19 | 26 | 4 | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 29
Transfer 30% Load to ERCOT
Week of
Dec 11th
Construction
COMPLETE
FERC Approval
Market Go
LIVE
March 4
Thru
April 2
Transition Customers to REPs
PCRF
Ends
Final Resolution
by
EUB & City Council
Current Tariff
Systems ready to receive customer move-ins
TX AG
Approves Bond
10 Days
Bond Process
~30 days (Jun 3)
Bond Issue
& Pay Settlement
SPS PR Settlement Payment Due
1/15
System Configuration
Transfer Remaining 30% Load into ERCOT
Send Customer Data to ERCOT
Send MCL
to REPs
Internal Systems Testing Continues
Data Validation and Complex Scenarios
REP
Workshop
8/23
Customer Workshops - TBD
Customer Choice
Jan 5 – Feb 15
DREP Assign
2/19 – 3/1
Delivery Service Tariff
Rev: September 11, 2023
1-800 IVR Testing
Transaction Testing
Items for
EUB and City Council
DREP Assignment Plan
EUB & CC
Sufficient number REPs?
EUB & CC

## Slide 5: Retail Market Training Task Force (RMTTF)
RMTTF Work in Progress and Retail Training Activities
October 5th TX SET 4.0a Training, In Person only
Host: Centerpoint, 1111 Louisiana St. Houston
Class Limit: 55 Seats - Registration is nearly full
November 2nd Retail 101 - WebEx only
TX SET 5.0 Training materials being development by ERCOT and TX SET
TX SET Training Session will be held via Web-ex and scheduled near the implementation date
FOR THE FORESEEABLE FUTURE…
  MarkeTrak and Retail 101 Instructor Led Classes will be held WebEx only
  TX SET Instructor Led Training will be held in person only
  RETAIL ONLINE MODULES AVAILABLE
  MarkeTrak, Mass Transition, Retail 101, TX SET 4.0a

## Slide 6: Retail Working Groups and Task Forces
Profiling Working Group
Complete documentation explaining purpose and needs for Annual Validation
2023 Annual Validation status and activities
IDR/AMS BUSLRG Updates from TDSPs
TX SET and Market Coordination Team (MCT)
Working in conjunction for implementation of TX SET 5.0
Redlines for TX SET Transaction Implementation Guides, including point to point (TDSPs and REPs only) and 867 Meter Usage (from TDSP to ERCOT, from ERCOT to the REP)
TDTMS
SCR817 Related to NPRR1095, MarkeTrak Validation Revision Aligning with TX SET 5.0
Stats for MarkeTrak Issue Types with focus on Inadvertent Gains

## Slide 7
Thank You