| NPRR Number | 1203 | NPRR Title | Implementation of Dispatchable Reliability Reserve Service |
| --- | --- | --- | --- |
| Impact Analysis Date |  | September 27, 2023 |  |
| Estimated Cost/Budgetary Impact |  | Between $1.0M and $1.5M |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval. Estimated project duration: 12 to 15 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 64% ERCOT; 36% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Market Operation Systems 65% - Data Management & Analytic Systems 20% - Energy Management Systems 8% - Content Delivery Systems 2% - Settlements & Billing Systems 1% - CRM & Registration Systems 1% - Integration Systems 1% - ERCOT Website and MIS Systems 1% - Channel Management Systems 1% |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | ERCOT will update grid operations and practices to implement this NPRR. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

None.