## Slide 1
2023 Annual Validation
PWG Meeting
October 13, 2023

## Slide 2: 2023 Annual BUS Validation Progress Report
 |  | ERCOT & TDSP AV 2023 Progress Report |  |  |  |  | 
Due Date* | 2022 Annual Validation Task List | ERCOT | AEP | CNP | Nueces | ONCOR | TNMP
03/30/2023 | ERCOT to provide list of BUS ESI IDs to TDSPs | 2/23/2023 | 3646400 | 3646405 | 3646407 | 3646398 | 3646410
03/31/2023 | ERCOT Provides Additional Validation Lists to TDSPs | 4/3/2023 | 3663818 | 3663821 | 3663826 | 3663829 | 3663830
04/10/2023 | TDSPs to provide finalized list of BUS ESI IDs to ERCOT | n/a |  |  |  |  | 
04/15/2023 | Market Notice announcing lists are available to CR of record |  |  |  |  |  | 
04/15/2023 | TDSPs to begin submitting 814_20 transactions | n/a |  |  |  |  | 
09/30/2023 | Complete Annual and Additional Validations | n/a | Comp Date | Comp Date | Comp Date | Comp Date | Comp Date
10/03/2023 | ERCOT to review database for expected changes | Comp Date | n/a |  |  |  | 
10/10/2023 | TDSPs have submitted at least 99% of changes | n/a | Comp Date | Comp Date | Comp Date | Comp Date | Comp Date
Due Date* | 2022 Weather Responsiveness Report Task List | ERCOT | AEP | CNP | Nueces | ONCOR | TNMP
11/02/2023 | ERCOT provide list of ESI IDs to TDSPs requiring changes to Weather Sensitivity (Initial Weather Responsiveness Report) | Comp Date | n/a |  |  |  | 
Monthly | Monthly Weather Responsiveness Report Produced by ERCOT | Comp Date | n/a |  |  |  | 
02/02/2024 | TDSPs have submitted at least 99% of changes | n/a | Comp Date | Comp Date | Comp Date | Comp Date | Comp Date
* If the due date falls on a weekend or holiday, please use the next business day as the deadline. |  |  |  |  |  | Updated on | 9-Mar-23

## Slide 3: 2023 AV BUS Status Update
Profile Validation Status as of: |  | 15-Sep-23 |  |  |  |  |  |  |  |  |  |  |  |  | 
0.0148 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | AEP |  |  | CNP |  |  | NUECES |  |  | ONCOR |  |  | TNMP |  | 
 | RES | BUS | Total | RES | BUS | Total | RES | BUS | Total | RES | BUS | Total | RES | BUS | Total
 |  | 11,895 | 11,895 |  | 13,455 | 13,455 |  | 103 | 103 |  | 19,936 | 19,936 |  | 1,937 | 1,937
 |  |  | 6 |  |  | 1 |  |  | 4 |  |  | 85 |  |  | 0
Net Subject to Change |  |  | 11,889 |  |  | 13,454 |  |  | 99 |  |  | 19,851 |  |  | 1,937
Updated, as of Sep-15-2023 |  |  | 11,885 |  |  | 13,454 |  |  | 98 |  |  | 19,851 |  |  | 1,937
Remaining |  | 4 | 4 |  | 0 | 0 |  | 1 | 1 |  | 0 | 0 |  | 0 | 0
% Completion |  |  | 100.0% |  |  | 100.0% |  |  | 99.0% |  |  | 100.0% |  |  | 100.0%

## Slide 4: 2023 AV BUS Change History by Profile Type
ANNUAL VALIDATION BUSINESS CHANGES |  |  |  |  |  |  |  |  |  | 
Current Profile | New Profile | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023
BUSHIDG | BUSMEDDG | 3 |  | 1 |  |  |  | 1 | 1 | 
BUSHILF | BUSLOLF | 889 | 566 | 966 | 1,415 | 1,424 | 824 | 737 | 738 | 646
BUSHILF | BUSMEDLF | 4,261 | 3,326 | 4,975 | 8,368 | 7,503 | 5,434 | 5,919 | 5,144 | 5,068
BUSHIPV | BUSLOPV |  |  |  |  | 1 | 1 | 1 |  | 
BUSHIPV | BUSMEDPV | 5 | 3 | 6 | 13 | 9 | 17 | 17 | 18 | 14
BUSHIWD | BUSMEDWD |  |  |  |  |  |  | 1 | 1 | 
BUSLODG | BUSMEDDG |  |  |  |  | 1 | 1 | 1 |  | 4
BUSHIWD | BUSLOWD |  |  | 1 |  |  |  |  |  | 
BUSHIWD | BUSMEDWD |  |  | 1 | 1 | 1 | 1 |  | 1 | 
BUSLOLF | BUSHILF | 946 | 825 | 1,789 | 2,017 | 2,134 | 1,094 | 3,150 | 3,270 | 3,256
BUSLOLF | BUSMEDLF | 11,008 | 8,516 | 13,498 | 14,994 | 17,462 | 11,782 | 14,396 | 18,022 | 20,119
BUSLOPV | BUSMEDPV | 10 | 7 | 21 | 14 | 44 | 29 | 35 | 39 | 44
BUSLOPV | BUSHIPV |  |  | 1 | 1 | 1 |  |  | 4 | 3
BUSLOWD | BUSMEDWD |  | 2 | 1 | 3 |  | 3 |  | 2 | 3
BUSMEDDG | BUSHIDG |  |  | 1 | 1 | 1 |  |  | 1 | 
BUSMEDDG | BUSLODG |  |  | 1 | 1 | 1 | 1 |  |  | 1
BUSMEDLF | BUSHILF | 8,194 | 6,577 | 11,187 | 10,941 | 13,193 | 7,527 | 5,186 | 5,794 | 6,043
BUSMEDLF | BUSLOLF | 21,219 | 15,729 | 28,371 | 33,895 | 35,447 | 25,722 | 18,227 | 13,574 | 12,073
BUSMEDPV | BUSHIPV | 4 | 2 | 5 | 14 | 9 | 10 | 8 | 15 | 19
BUSMEDPV | BUSLOPV | 24 | 31 | 48 | 52 | 57 | 48 | 50 | 43 | 54
BUSMEDWD | BUSLOWD | 3 | 1 | 6 | 2 | 5 | 1 | 2 | 1 | 1
BUSMEDWD | BUSHIWD |  | 1 | 1 | 2 |  |  | 2 | 1 | 2
BUSNODEM | BUSHILF | 95 | 46 | 124 | 157 | 183 |  |  |  | 
BUSNODEM | BUSLOLF | 1,045 | 616 | 948 | 1,286 | 1,100 |  |  |  | 
BUSNODEM | BUSMEDLF | 125 | 85 | 145 | 215 | 228 |  |  |  | 
BUSNODPV | BUSLOPV |  |  |  | 2 | 1 |  |  |  | 
BUSNODWD | BUSLOWD |  |  |  |  |  |  |  |  | 
 | Total Changes | 47,831 | 36,333 | 62,097 | 73,394 | 78,805 | 52,495 | 47,733 | 46,669 | 47,350
 | BUS ESIIDs in Population | 924,884 | 936,378 | 949,520 | 965,469 | 981,812 | 997,339 | 1,014,489 | 1,033,994 | 1,034,099
 | Percent Change | 5.2% | 3.9% | 6.5% | 7.6% | 8.0% | 5.3% | 4.7% | 4.5% | 4.6%

## Slide 5: 2023 AV BUS Change History by TDSP
Annual Validation-Business Breakdown by TDSP |  |  |  |  |  |  |  |  | 
 |  | 2018 |  |  | 2019 |  |  | 2020 | 
TDSP |  | COUNT | PERCENT |  | COUNT | PERCENT |  | COUNT | PERCENT
Center Point |  | 35,152 | 48% |  | 34,281 | 44% |  | 14,174 | 27%
Nueces |  | 132 | 0% |  | 186 | 0% |  | 157 | 0%
Oncor |  | 20,370 | 28% |  | 28,350 | 36% |  | 22,048 | 42%
TNMP |  | 3,787 | 5% |  | 2,861 | 4% |  | 2,467 | 5%
AEP Central |  | 10,776 | 15% |  | 10,154 | 13% |  | 10,499 | 20%
AEP North |  | 3,177 | 4% |  | 2,973 | 4% |  | 3,150 | 6%
Total Changes |  | 73,394 |  |  | 78,805 |  |  | 52,495 | 
 |  | 2021 |  |  | 2022 |  |  | 2023 | 
TDSP |  | COUNT | PERCENT |  | COUNT | PERCENT |  | COUNT | PERCENT
Center Point |  | 12,985 | 27% |  | 13,077 | 28% |  | 13,482 | 28%
Nueces |  | 110 | 0% |  | 411 | 1% |  | 103 | 0%
Oncor |  | 20,035 | 42% |  | 19,068 | 41% |  | 19,936 | 42%
TNMP |  | 2,243 | 5% |  | 1,811 | 4% |  | 1,937 | 4%
AEP Central |  | 9,614 | 20% |  | 9,635 | 21% |  | 9,368 | 20%
AEP North |  | 2,746 | 6% |  | 2,666 | 6% |  | 2,530 | 5%
Total Changes |  | 47,733 |  |  | 46,668 |  |  | 47,356 | 
Note 1: AV 2020 and 2021 do NOT include BUSNODEM Changes |  |  |  |  |  |  |  |  | 

## Slide 6: Impact of BUSLRG
curr_prof | new_profile | COUNT
BUSHILF | BUSLOLF | 646
BUSHILF | BUSMEDLF | 5068
BUSHIPV | BUSMEDPV | 14
BUSLODG | BUSHIDG | 2
BUSLODG | BUSMEDDG | 4
BUSLOLF | BUSHILF | 3256
BUSLOLF | BUSMEDLF | 20119
BUSLOPV | BUSHIPV | 3
BUSLOPV | BUSMEDPV | 44
BUSLOWD | BUSMEDWD | 3
BUSLRG* |  | 6138
BUSLRGDG* |  | 4
BUSMEDDG | BUSLODG | 1
BUSMEDLF | BUSHILF | 6043
BUSMEDLF | BUSLOLF | 12073
BUSMEDPV | BUSHIPV | 19
BUSMEDPV | BUSLOPV | 54
BUSMEDWD | BUSHIWD | 2
BUSMEDWD | BUSLOWD | 1
*BUSLRG and BUSLRGDG were excluded from the AV process