## Slide 1
Real-Time Co-optimization
plus Batteries Task Force (RTCBTF) Update
David Kee, CPS Energy
Vice-Chair RTBTF
TAC Meeting
October 24, 2023

## Slide 2: RTCBTF Update
RTCBTF meetings in 2023 are dedicated to RTC-SOC
  Board approval of NPRR for RTC-SOC in December will allow the RTC+B Program to proceed and remain on schedule (including State of Charge) by having all protocol/business requirements completed for vendor by end of year to allow development to proceed on schedule.
TAC awareness of timeline for RTC-SOC NPRR (new information in red):
  Sequence of seven stakeholder meetings Sept-Dec 2023
  Sep 8- Initial review of RTC-SOC whitepaper with RTCBTF
    ERCOT released of draft NPRR language estimated for Sep 22 (sent Sep 27)
    Comments to whitepaper and/or draft NPRR due Sep 27 (1 set of comments received Oct 2)
  Oct 5- RTCBTF review of feedback on whitepaper and/or NPRR language
    Effective discussion of SOC for RUC and SCED (no changes to DAM)
    Discussion revolved around gaining understanding and potential changes
    MP comments yielded at least one change in SCED design
    RTCBTF desire for more high-level descriptions or examples (ERCOT to consider)
    Oct 11 - Target release of official NPRR for RTC-SOC
  Oct 12- PRS initial review targeted and seek urgency for RTC-SOC NPRR
  Nov 1- RTCBTF review to discuss/reconcile any issues
  Nov 9- PRS approval
  Dec 4- TAC approval
  Dec 19- Board approval

## Slide 3: Appendix
Future RTCBTF meeting topics

## Slide 4: Future RTCBTF meeting topics
Recognition of “unfinished” RTCTF issues:
Parameters for Ancillary Service proxy offers
ASDCs for use in Reliability Unit Commitment (RUC) studies
Any needed discussion on triggers for initiating off-cycle SCED executions
  Largely driven by ERCOT Operator desk procedures and discretion today
Consideration of NPRR for allowing real-time updates to offers in current Real-Time Market and future with RTC.
Framework for periodic analysis comparing RTC and the current ORDC design – KP 1.1(8)
Verifiable Cost Manual (Change for on-line hydro Resources per Key Principle 1.3(3))
Additional review of transmission constraint max. shadow price values
Operation Procedures (e.g., removing SASM and HASL/LASL)
Business Practice Manuals (e.g., changes to COP and telemetry)
Mapping of bill determinants to extracts and reporting for developing shadow settlement
Changes to ICCP handbook, and documentation for non-ICCP market submissions
Market trials/training/annual seminar engagement
Any details MPs need for designing their control systems
Other issues identified:
Scaling Factor for RegU and RegD - should be dynamic or static?
Non-Spin awards for Combined Cycle unfired ducts - should use on-line or off-line offers
Energy Storage Resource dispatch in RUC – SOC consideration
Determine if for a combined cycle, the Steam Turbine without ducts fired is considered frequency responsive
Self-provision of Non-Spin for Non-Controllable Load Resources
DRRS awards in RT or only Self provision from DAM award
Inclusion of firm load shed in the pricing run
Various protocol references need to be updated
Re-visit the Overage Charge in case of No DAM run scenario. How to control that trades do not exceed the 60% rule for RRS and 50% rule for ECRS in the RTM clearing?
Now/2023 Problems
2024 Problems
2025 Problems