## Slide 1: Transition to Retail Competition
August |  |  |  | September |  |  |  | October |  |  |  |  | November |  |  |  | December |  |  |  | January |  |  |  |  | February |  |  |  | March |  |  |  | April |  |  |  | 
7 | 14 | 21 | 28 | 4 | 11 | 18 | 25 | 2 | 9 | 16 | 23 | 30 | 6 | 13 | 20 | 27 | 4 | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 29 | 5 | 12 | 19 | 26 | 4 | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 29
Transfer 30% Load to ERCOT
Week of
Dec 11th
Construction
COMPLETE
Settlement Approval COMPLETE Sept. 28th
Market Go
LIVE
March 4
Thru
April 2
Transition Customers to REPs
PCRF
Ends
Final Resolution
by
EUB & City Council
Current Tariff
Systems ready to receive customer move-ins
TX AG
Approves Bond
10 Days
Bond Issue
& Pay Settlement
SPS PR Settlement Payment Due
1/15
System Configuration
Transfer Remaining 30% Load into ERCOT
Send Customer Data to ERCOT
Send MCL
to REPs
Internal Systems Testing Continues
Data Validation and Complex Scenarios
REP
Workshop
8/23
Customer Workshops - TBD
Customer Choice
Jan 5 – Feb 15
DREP Assign
2/19 – 3/1
Delivery Service Tariff
Rev: October 5, 2023
1-800 IVR Testing
Transaction Testing
Items for
EUB and City Council
DREP Assignment Plan
EUB & CC
Sufficient number REPs?
EUB & CC
30-day period for rehearing
FERC Process - COMPLETE
Complete
Complete