## Slide 1
Flight Testing Update
David Michelsen
Manager Retail Operations
Retail Market Subcommittee
11/07/2023

## Slide 2: Flight 1023 Preview
Flight 1023 application deadline was 08/16/23
Flight 1023 signup deadline was 09/06/23
Connectivity testing began on 09/12/23
Day 1 transactions began on 10/09/23
Flight 1023 was scheduled to conclude on 10/20/23, it actually concluded on 10/23/23
Contingency period concluded 10/27/23
Retail Market Subcommittee
11/07/23

## Slide 3: Flight 1023 Details
15 New CRs tested in Flight 1023 including 11 DUNS+4 CRs
15 existing CRs tested with new territories
1 existing PUCT option 2 CR tested for PUCT option 1
1 existing CR added CSA
2 existing CRs tested for Service Provider change
13 of the New CRs tested with Lubbock
15 of the existing CRs added the Lubbock territory
Retail Market Subcommittee
11/07/23