## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas SET WG
11/15/2023

## Slide 2: Flight 1023 Details
15 New CRs tested in Flight 0224 including 11 DUNS+4 CRs
15 existing CRs tested with new territories
1 existing PUCT option 2 CR tested for PUCT option 1
1 existing CR added CSA
2 existing CRs tested for Service Provider change
13 of the New CRs tested with Lubbock
15 of the existing CRs added the Lubbock territory
Texas Set Working Group
11/15/23

## Slide 3: Flight 0224 Preview
Flight 0224 application deadline is 01/17/24
Flight 0224 signup deadline is 01/31/24
Connectivity testing begins on 02/06/24
Day 1 transactions begin on 02/26/24
Flight 0224 is scheduled to conclude on 03/08/24
Contingency period concludes 03/15/24
Texas Set Working Group
11/15/23