## Slide 1
RMS Update to TAC
Technical Advisory Committee (TAC) Meeting
December 4, 2023
Debbie McKeever John Schatz
Oncor Electric Delivery Vistra
RMS Chair RMS Vice Chair

## Slide 2: November 7, RMS Meeting - RMS approved
RMGRR176, Addition of Market Processes Specific to LP&L
RMGRR176 was approved with Urgent status in order to meet the implementation date of March 4, 2024 for Retail Competition
This RMGRR was developed to further define and provide exact details of new or existing Market Processes to support Retail Competition in the LP&L territory.
RMS requests TAC approval of
RMGRR176 and the Impact Analysis

## Slide 3: Transition to Retail Competition
November |  |  |  | December |  |  |  | January |  |  |  |  | February |  |  |  | March |  |  | 
6 | 13 | 20 | 27 | 4 | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 29 | 5 | 12 | 19 | 26 | 4 | 11 | 18 | 25
Final Resolution to
City Council
December 12th
814_20
Create to ERCOT
COMPLETE
MCL
to REPs & Brokers
COMPLETE
Customer Choice
Jan 5 – Feb 15 @ 5pm
REPs submit 814_16 MVIs (MMRD)
DREP Assign
2/19 – 3/1
Rev: November 6, 2023
End to End
Transaction Testing
Historical Data to ERCOT
In Progress
Market Ops # LIVE
January 5th
866-949-5862
REP/Customer Workshops
Jan 5th
3pm - 8pm
Jan 6th
9am – 4pm
REP/Customer Workshops
Jan 22
3pm - 8pm
Jan 23
3pm - 8pm
REP/Customer Workshop
Feb 10th
9am – 4pm
Last Chance for Customer Choice
Feb 17 – Mar 3
814_16 MVI (MMRD+1)
Market
Go
LIVE
March 4
(meter cycle #2)
Thru
April 1
(meter cycle #1)
Transition Customers to REPs on cycle date
Send 867_04
1 DAY HOLD
Feb 16th
Hold all MVIs
Move final 30% customers to ERCOT
Complete by Dec 11th
Current LP&L Tariff
Delivery Service Tariff

## Slide 4
TX SET 5.0 TIMELINE

## Slide 5
Thank You