## Slide 1
Real-Time Co-optimization plus Batteries (RTC+B) Update
Matt Mereness
Technology Working Group
December 14, 2023

## Slide 2: Roadmap to Go-Live
Monthly RTCBTF meetings 2024-2025
  Single forum for all RTC+B discussions in design and implementation
  Address numerous implementation details: Interface specifications, values for parameters, duration of state of charge, etc
  Link to meeting page: https://www.ercot.com/committees/tac/rtcbtf
    Next 3 meetings: Jan 12, Feb 19, Mar 19 (hybrid meetings)
“Potential” Sequence to go-live (still being planned):
  September 2024:
    Target to release of QSE interface specifications for market submissions and telemetry changes
    Target to release overall project dates (testing, market trials, go-live)
  Mid-2025 start initial market trial activities
    Connectivity testing in MOTE, followed later by Closed Loop testing
  Go-live target in 2026

## Slide 3: Roadmap to Go-Live
QSEs and Vendors need to be ready (budget and resources) to start development in late 4Q2024:
  NPRR 1007-1013 RTC
  NPRR 1014 Single Model
  NPRR 1204 State of Charge
Types of changes and testing:
  Will impact most ERCOT systems (EMS, MMS, OS, S&B, Credit, NMMS, Seibel, Reporting)
    Market submissions (XML changes)
    Telemetry/ICCP changes (new points)
    Change Battery from 2 resources, to single resource
  MOTE and Closed loop testing
Stay tuned to RTCBTF (first presentation is usually overview/update)