|  |  |  |  |
| --- | --- | --- | --- |
| NPRR Number | [1208](https://www.ercot.com/mktrules/issues/NPRR1208) | NPRR Title | Creation of Invoice Report |
| Impact Analysis Date | January 9, 2024 |
| Estimated Cost/Budgetary Impact | Between $40K and $60K |
| Estimated Time Requirements | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval. Estimated project duration: 4 to 6 months |
| ERCOT Staffing Impacts (across all areas) | Implementation Labor: 100% ERCOT; 0% VendorOngoing Requirements: No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted:* Data Management & Analytic Systems 91%
* ERCOT Website and MIS Systems 5%
* Channel Management Systems 4%
 |
| ERCOT Business Function Impacts | No impacts to ERCOT business functions. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| None. |