## Slide 1
Flight Testing Update
David Michelsen
Manager Retail Operations
Retail Market Subcommittee
01/09/2024

## Slide 2: Flight 0224 Preview
Flight 0224 application deadline was 01/17/24
Flight 0224 signup deadline was 01/31/24
Connectivity testing begins on 02/06/24
Day 1 transactions begin on 02/26/24
Flight 0224 is scheduled to conclude on 03/08/24
Contingency period concludes 03/15/24
Retail Market Subcommittee
02/06/24

## Slide 3: Flight 0224 Details
21 new CRs have registered for Flight 0224
6 of the new CRs are new stand alone CRs
15 of the new CRs are new DUNS+4 CRs
All 21 of the new CRs are adding the Lubbock territory
10 existing CRs have registered for Flight 0224
5 existing CRs are testing for Service Provider change
5 of the existing CRs are adding the Lubbock territory
Retail Market Subcommittee
02/06/24