## Slide 1: Lubbock Retail Integration Task Force – LRITF April 2nd, 2024
Chris Rowley Michael Winegeart Sheri Wiegand

## Slide 2: LRITF meeting 3/5/24 & Daily Market Calls
The Task Force reviewed the following:
Transition Stacking Logic – on 3/6/24, LP&L officially removed the transition stacking logic where MVIs submitted for any requested date would be honored and would no longer push MVIs to the MMRD(+1) date. The logic was removed to support the expected volume of true MVIs (apartment transitions)
  New logic would only apply to MVIs submitted after 3/6 thus any MMRDs with MMRD+1s would be considered “pairings” and the LP&L functionality would allow the choice MVI to prevail.
  To continue to honor choice transactions for those customers who defaulted, DREPs received daily lists from ERCOT for MVIs to cancel.
  LP&L unexecuted any MVI with an MMRD and MMRD+1 if a true MVI was completed prior to MMRD
  Any MVI or transactions requested once the first MVI completed (aside from above) will be executed
  REPs were encouraged to review T018 rejects MVI PRIOR TO DEFAULT to reach out to their customer confirming if another MVI needs to be submitted (make ready apartment units)
Franchise Fee – LP&L plans to add a ‘franchise fee’ line item to 810 charges and will be updated in their proposed October 2024 tariffs. An existing SAC04 will be utilized.

## Slide 3: LRITF meeting 3/5/24 & Daily Market Calls – continued
The daily market calls discussed the following:
Retired ESIs – LP&L discovered some of the choice enrollments were performed on ESIs that were set to be retired. The valid ESI at the premise was then assigned to a default REP during the DREP process.
  Impacted REPs received a list of retired ESIs they had enrolled along with the valid ESI on the premise. REPs were encouraged to contact their customer and ‘re-enroll’ on the valid ESI.
Multiple ESIs, Same Account – Some LP&L customers had inquired why they received communications from a DREP when they had understood they enrolled with a choice provider.
  LP&L provided a list to impacted REPs where multiple ESIs existed on one account at LP&L and one ESI had a choice provider while the second (third, fourth, etc) ESI(s) were defaulted to a DREP.
  REPs were encouraged to contact their customer to enroll the remaining ESIs on the account. Since these were defaulted, the customers could switch at any time if they had already transitioned or the REP could submit an MMRD+1 MVI to trump the DREP transaction.
No REP of Record (Left In Hot Process) – LP&L initially planned to implement the LIH process reaching out to impacted customers whose original MVI was either cancelled by the customer or REP informing them of their need to select a REP. LP&L decided for the ~200 customers to implement a 3rd DREP drop with effective dates of 4/1.

## Slide 4: LRITF meeting 3/5/24 & Daily Market Calls – continued
LSE files– from 3/4 to ~3/19, LP&L received a higher rejection rate on submitted LSE files to ERCOT for a variety of reasons: formatting, null values, gap fills.
  LP&L has worked to correct errors and error rates 3/20 and forward are < 1% are primarily due to meter exchange and gap fill estimations
  LP&L plans to resubmit full files from 3/4 to 3/19 with a goal of completing by 4/5
  With estimation process running the next day around 5PM, LP&L LSE files should be submitted with a day lag, i.e. yesterday’s interval data will be submitted tomorrow
867/810s – mid March, LP&L cycles 2 & 3 experienced short billing cycles due to transition of de-coupling of billing. Impacted REPs received a list ESIs.
  LP&L also generated final bills for early cycles/customers with 1 – 6 day bills.
  Formats of 810s did not allow the 35 day due date and are expected to be cancelled/rebilled.
  Some REPs received duplicate 810s for the same period with the first 810 billing for incorrect amounts due to rounding and are expected to be cancelled by LP&L.
  867s/810s were also received with decimal values for register reads and kWh quantities. LP&L plans to cancel/rebill using whole numbers aligning with market practices of other TDUs.
MarkeTraks – LP&L continue to work through submitted MTs.
HI vs HU – LP&L plans to accept HI requests on 814_16s and 814_01s and provide summary historical usage on an 867_02 where applicable. Functionality will be modified week of 4/1.

## Slide 5: Completed Action Items Q&A
Transition to Competition
Q: Will any special transition stacking logic apply during the transition phase commencing 3/4/24? A: The transition stacking logic (MMRD+1 to trump MMRD MVIs and pushing first MVI to MMRD or MMRD+1 post DREP assignment) was removed on 3/6/24 to allow for the efficient execution of the true MVIs since LP&L was no longer accepting MVIs. Any requested dates would be accepted. Q: Post 3/6/24, during the transition phase, will a defaulted customer be able to choose a provider prior to their scheduled cycle date (MMRD)? A: Customers assigned to a DREP will still have the ability to select a provider of choice prior to their transitioning meter cycle. REPs of choice should submit a MVI with an MMRD+1 date. DREPs will be receiving daily reports from ERCOT listing the ESIs for which a choice transaction has been submitted after the DREP MVI. DREPs committed to cancelling their MVI to allow for choice to occur. Q: Post 3/6/24, with removal of the transition logic, if a true MVI was processed prior to scheduled MMRD and MMRD+1 transactions, will the MMRD and MMRD+1 transactions also be processed? If rejected, what rejection code will be received for the unexecuted MMRD and MMRD+1 transactions? A: No, LP&L will unexecute any MMRD and MMRD+1 MVIs if a true MVI is requested and executed prior to MMRD. REPs will receive 814_28 Unexecutables with T018 coded as “MVI prior to default”. REPs are encouraged to contact their customers confirming if another MVI should be resubmitted (primarily for “make ready” apartment units.

## Slide 6: Completed Action Items Q&A
Transition to Competition - continued
Q: How will LP&L handle ESIs with no assigned Rep Of Record? A: LP&L has attempted to make contact with customers whose DREP enrollment was cancelled (and a new REP was not chosen) or situations where an enrollment was cancelled due to a customer failing to submit a required deposit. Calls are being made and door hangers applied notifying customer they must select a REP of Choice or power may be interrupted.
ERCOT Market Requirements
Q: Will LP&L submit LSE files to Smart Meter Texas for customer and REP access? A: An SMT Participation Agreement has been fully signed and executed between the SMT JDOA, TDSPs, and LP&L. It is expected LP&L will not integrate LSE files until at least Q2 of Q4 2024. SMT has completed the SMT3.0 update and the MOU functionality will be ready for LP&L. As a workaround, REPs are encouraged to utilize ERCOT’s AMS Settlement extract to obtain daily interval data files (which is available at OD+4). With the delay of the transition, LP&L is hopeful an agreement is reached with SMT and REPs will be able to retrieve daily LSE files in the same manner as other TDUs. LP&L will continue to provide updates for SMT utilization when REPs will be able to retrieve daily LSE files in the same manner as other TDUs.

## Slide 7: Completed Action Items Q&A
TDSP Specific Activities
Q: What are LP&L’s Priority Move In codes? Where will the information be found? A: LP&L’s PMVI codes are similar to their Reconnect codes posted in the Retail Market Guides. PMVI codes are required to be posted to LP&L’s website: Q: Will LP&L accept 814_01, 814_16s, and/or 814_26s coded with HI vs HU (interval historical usage vs summary historical usage) to generate an 867_02? A: LP&L is currently working on functionality to allow an HI code to generate summary historical usage if interval usage is not present.

## Slide 8: TIMELINE of Actions
Q1 2023
Q2 2023
Q3 2023
Q4 2023
LP&L Rates
Customer Enrollment Process – Detailed Timeline
PUCT Complaint Process / Application of PUCT Rules
Transaction Timelines / TXSET Timelines
CSA Process
Mass Customer Lists
Power to Choose website
Customer Forums/Town Halls
Flight Testing / Bank Testing
CBCI files
Default REP Selection Process
DNP Blackout Period
Market Operations Group Established
GO LIVE – Transition to Competition
Q4 2022
Pro Forma Tariff
Access Agreement
POLR Process
Safety Net Process
Tampering Information Process
Smart Meter Texas
ESI IDs in TDSP Extract
RMG Chapter 8 Revisions
Historical Usage Requests
TDSP AMS Data Practices
ERCOT Activities: SAC04s, Load Profiles
TSDP Activities: Critical Care, DLFs, Solar/DG, Switch Hold Files, BUSIDDRQ, Call Center, OGFLT, Weather Moratoriums, Proration
March 2024
Completed
Q3 2023
Q4 2023
Q1 2024
Q4 2024

## Slide 9: Lritf meeting 4/2/2024 @ 1:00PM following RMS
AGENDA ITEMS:
Customer Choice MVI Transaction Status Update–
  MVI counts
  CSA counts
Clean Up in General / Inadvertent Gains
  Cancelled DREP Transactions (No REP of Record)
  Choice MVI trumping DREP (Cancel w/ Approval MTs)
  Multiple ESIs for same customer – Different REPs
  Retired ESIs
  MMRD+1 trumping MMRD
  Enrolling Incorrect Address (Current Occupant Process)
  Others
LSE Files
  Interval Data Delivery to ERCOT
  AMS Data Practices
DLFs
MVI Priority Codes
Historical Usage – HI vs HU
Open Discussion