## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas SET WG
04/09/2024

## Slide 2: Flight 0224 Details
21 new CRs tested in Flight 0224
6 of the new CRs are were stand alone CRs
15 of the new CRs were DUNS+4 CRs
All 21 of the new CRs added the Lubbock territory
10 existing CRs tested in Flight 0224
5 existing CRs tested for Service Provider change
5 of the existing CRs added the Lubbock territory
1 CR is still working to complete the Bank transfers with 1 TDSP
Texas Set Working Group
04/09/24

## Slide 3: Flight 0624 Preview
Flight 0624 application deadline is 04/10/24
Flight 0624 signup deadline is 05/01/24
Connectivity testing begins on 05/07/24
Day 1 transactions begin on 06/03/24
Flight 0624 is scheduled to conclude on 06/14/24
Contingency period concludes 06/21/24
Texas Set Working Group
04/09/24

## Slide 4: Flight 0924 TX SET 5.0 Preview
Market Notice for Flight 0924 was sent on 03/20/24
Flight 0924 application deadline is 07/03/24
Flight 0924 signup deadline is 07/31/24
Connectivity testing begins on 08/06/24
Day 1 transactions begin on 09/23/24
Flight 0924 is scheduled to conclude on 10/04/24
Contingency period concludes 10/18/24
As of 04/03/24, 14 existing CRs have submitted registrations
Texas Set Working Group
04/09/24