## Slide 1
RTC+B Task Force
Update
Matt Mereness
RTCBTF
April 10, 2024

## Slide 2: Outline
Brief Program update: RTC+B Program Update from Feb Board T&S
Reminder of RTCBTF Review Cycle
Review of Issues List- proposed addition regarding Offer Caps
Today’s topics relate to Issues List:
  Issue 3 - Framework for periodic analysis comparing RTC and the current ORDC design
  Issue 4 - Verifiable Cost Manual- Change for on-line hydro Resources per Key Principle 1.3(3)
  Issue 17 - RUC Capacity Short (seeking consensus)
  Issue 18 - Review of the AS Demand Curves in the context of current policy
Look to complete by 1pm today for CMWG
Next steps after today’s April 10 RTCBTF meeting

## Slide 3: RTC+B Program Update (excerpt from Feb Board T&S RTC Update)

## Slide 4: Plans for Meetings and Review Cycles
Reminder of RTC+B Program Scope
  RTC Key Principles were approved to lay foundation of NPRR1007-1013
    Consolidated Key Principles: https://www.ercot.com/files/docs/2020/04/01/RTC_Key_Principle_Quick_Reference.docx
    Library of Key Principles: https://www.ercot.com/mktrules/puctDirectives/rtCoOptimization
  Battery Key Topic Concepts approved to lay foundation of NPRR1014
    https://www.ercot.com/mktrules/keypriorities/bes
  RTC State-of-Charge accounting in NPRR1204
Objective is to present concepts or issues that need to be resolved for an effective implementation.
  Coordinating timelines for interface requirements and testing,
  Providing the forum for any analysis or policy decisions (such as parameter values)
  Coordinating market readiness and cutover activities,
  Review draft Revision Requests or other artifacts necessary to successfully implement the program within the identified timeframes, and discussing other details as needed.
Lessons learned from RTCTF to avoid being delayed in decisions:
  Meeting #1: Initial concept presented by ERCOT staff
  Meeting #2: Comments and alternatives presented by MPs
  Meeting #3: RTCTF consensus achieved or escalated to TAC for a vote to decide the matter.

## Slide 5: Current Issues List
Link to current issues on today’s meeting page
Based on questions received, ERCOT proposes addition of:
  Issue #20- Review of the Energy and AS Offer Caps in the context of current policy
    Defer discussion to May RTCBTF meeting
- Moving up discussion of interface changes and market trial configuration
- Added discussion of Energy and AS Offer Caps per MP requests

## Slide 6: Proceed with rest of meeting
Issue 3 - Framework for periodic analysis comparing RTC and the current ORDC design
  Initial review of concept
Issue 4 - Verifiable Cost Manual- Change for on-line hydro Resources per Key Principle 1.3(3)
  Second (and potentially final) review and includes draft language
    No comments received from March RTCBTF presentation
    Reviewing draft revision request language that was posted last week.
Issue 17 - RUC Capacity Short
  Final review and potential consensus on Whitepaper and Draft NPRR language
    No comments from February whitepaper over past 2 meetings.
    Reviewing draft revision request language that was posted last week.
Issue 18 - Review of the AS Demand Curves in the context of current policy
  Shams presentation
End by 1pm for CMWG (starts at 1:30pm)

## Slide 7: Next steps after today’s April 10 RTCBTF meeting
April 15- TAC Meeting to consider endorsement of RUC Capacity Short Whitepaper (sets stage for ERCOT to submit draft NPRR)
May 8- Next RTCBTF
Limited series of RTC+B Technical Workshops (April-June 2024)
  Target audience, vendors and IT development/implementation staff (sent to RTCBTF and TWG)
    RTC+B Technical Workshop - April 18, 2024: 1:00 PM – 4:00 PM :
    Overview of ICCP Telemetry/EMS SCADA/AGC changes & ICCP Configurations for parallel testing.
    RTC+B Technical Workshop - May 6, 2024: 1:00 PM – 4:00 PM :
    Finalize approach on ICCP configuration approaches for parallel testing and transition.
    RTC+B Technical Workshop - May 15, 2024: 1:00 PM – 4:00 PM :
    Market Interfaces design specifications (submissions - External API/Market Manager, notifications, and reports)
    RTC+B Technical Workshop - June 6, 2024: 1:00 PM – 4:00 PM :
    Reserved for further discussions if needed and Q&A session.
  Based on the feedback from these workshops, ERCOT will finalize ICCP/Market Interface design specifications and publish draft versions to the ERCOT website.
  This engagement will help QSEs and their vendors start planning their RTC+B systems design and implementation early to align with ERCOT’s RTC+B project implementation timelines which is critical for ERCOT to deliver this project successfully and on time.
  Discussions and artifacts will be highlighted and shared at regular RTCBTF meetings.