|  |  |  |  |
| --- | --- | --- | --- |
| NPRR Number | [1205](https://www.ercot.com/mktrules/issues/NPRR1205) | NPRR Title | Revisions to Credit Qualification Requirements of Banks and Insurance Companies |
| Impact Analysis Date | | March 26, 2024 | |
| Estimated Cost/Budgetary Impact | | Between $80K and $120K  See Comments. | |
| Estimated Time Requirements | | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval.  Estimated project duration: 5 to 8 months | |
| ERCOT Staffing Impacts (across all areas) | | Implementation Labor: 100% ERCOT; 0% Vendor  Ongoing Requirements: No impacts to ERCOT staffing. | |
| ERCOT Computer System Impacts | | The following ERCOT systems would be impacted:   * Credit Management Systems (CMM) 85% * Data Management & Analytic Systems 15% | |
| ERCOT Business Function Impacts | | ERCOT will update its business processes to implement this NPRR. | |
| Grid Operations & Practices Impacts | | No impacts to ERCOT grid operations and practices. | |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| Pending PUCT approval this summer, ERCOT plans to manually implement NPRR1205 in late 2024 ahead of the longer-term systematic solution covered by this Impact Analysis. |