## Slide 1
NPRR1149 Implementation of Systematic Ancillary Service Failed Quantity Charges
&
MMS Migration to Linux and Interim SOC
Katherine Li
April 24, 2024

## Slide 2: NPRR1149 - Implementation of Systematic Ancillary Service Failed Quantity Charges
Objectives
  Charges a QSE an Ancillary Service (AS) failed quantity if the AS Supply Responsibility held by the QSE is not met by Resources in their portfolio in Real-Time.
    The charges will be done systematically without ERCOT control room operators having to take additional action.
    A check on Load Resources providing RRS, Non-Spin, and ECRS, to ensure that during the deployment period their telemetered AS Resource Responsibility does not exceed the amount of deployed MW and overstate the amount of responsibility being carried by that Resource;
    Expanding the window of time during which a QSE can submit an Ancillary Service Trade to include the Operating Period (currently only allow up to the end of Adjustment Period)
      Validation rule change in background
      No XSD changes for this
Project is in Execution Phase
  Development is completed, testing is in progress
  Go live – June 27, 2024
MOTE Testing Expectations
  Changes will be available in MOTE for MPs testing from May 20, 2024
  Perform submission of AS Trade up to the end of Operating Period through
    Market Manager UI
    API

## Slide 3: MMS and Outage Scheduler Migration to Linux
Objectives
  Migrate core MMS and Outage Scheduler systems to Linux platform from current AIX platform to align with vendor and internal ERCOT infrastructure road map.
    No impacts to Applications functionality
    Current Market Manager UI and Outage Scheduler UI are not part of this effort as they are already running on Linux platform since 2023 26. July.
Project is in Execution Phase
  MOTE available for MPs testing from March 26, 2024
  Production Cutover on April 29, 2024
  Market Notice sent out on Cutover and Impacts during Cutover
  https://www.ercot.com/services/comm/mkt_notices/M-A041824-01