## Slide 1: Lubbock Retail Integration Task Force – LRITF June 4th, 2024
Chris Rowley Michael Winegeart Sheri Wiegand

## Slide 2: LRITF meeting 5/7/24
The Task Force reviewed the following:
LSE files– LP&L has successfully submitted daily LSE files with low % of errors
4/20, LP&L completed resubmitting corrections on earlier files
Any missing files are likely due to the out of sync conditions where MVI transactions were not completed at ERCOT due to TRN issues.
TSDP AMS Data Practices will be reviewed at a later date.
Meter Multipliers – As of 4/4/24, LP&L moved from sending 867/810s with decimal values to whole numbers (aligning with other TDUs). Without decimals, LP&L encountered numerous downstream impacts, particularly for the near 3599 ESIs with meter multipliers. Updates on cancel/rebills are provided on market calls (Tuesdays/Thursdays)

## Slide 3: LRITF meeting 5/2/24 - continued
The Task Force also reviewed the following:
Historical Usage (HI vs HU) – functionality was moved to production. LP&L will now be able to receive 814_26s with an HI code and return monthly summary data.
Various 867/810 issues –
867/810 TRN mismatch
867 End Reads / Start Reads mismatch
867_03 / 867_04 data mismatch
867_03 / 867_04 reads mismatch
Missing 810s including $0
810_02 due dates
810_02 Rounding issues

## Slide 4: Daily Market Calls
The daily market calls are typically held on Tuesdays and Thursdays @ 10:00 AM to discuss any on-going issues:
DNPs – LP&L started to receive early May and are working as expected.
DNP Discretionary Service Charges – were received on separate 810 invoices. REPs expecting charges to be included in monthly 810_02 charges.
810/867 TRN Mismatch – backlog of issues should be cleared
650_04s with R8 terminate & FA001 – LP&L has corrected issue and REPs should not receive requests for MVOs transactionally
BDMVIs submitted from transition until mid to late May – LP&L is unable to cancel an 810 for a BDMVI. Fix is in place and seeking REP assistance to “ignore” 810s for a period where they were not ROR. LP&L to send list of impacted ESIs/transactions.
Meter Multipliers – continuing to send cancel/rebills for incorrect original 867s/810s.
MarkeTraks – MarkeTraks are being completed on a meter read cycle basis due to the large volume. REPs should expect normal response times once volumes have reduced.

## Slide 5: TIMELINE of Actions
Q1 2023
Q2 2023
Q3 2023
Q4 2023
LP&L Rates
Customer Enrollment Process – Detailed Timeline
PUCT Complaint Process / Application of PUCT Rules
Transaction Timelines / TXSET Timelines
CSA Process
Mass Customer Lists
Power to Choose website
Customer Forums/Town Halls
Flight Testing / Bank Testing
CBCI files
Default REP Selection Process
DNP Blackout Period
Market Operations Group Established
GO LIVE – Transition to Competition
Q4 2022
Pro Forma Tariff
Access Agreement
POLR Process
Safety Net Process
Tampering Information Process
Smart Meter Texas
ESI IDs in TDSP Extract
RMG Chapter 8 Revisions
Historical Usage Requests
TDSP AMS Data Practices
ERCOT Activities: SAC04s, Load Profiles
TSDP Activities: Critical Care, DLFs, Solar/DG, Switch Hold Files, BUSIDDRQ, Call Center, OGFLT, Weather Moratoriums, Proration
March 2024
Completed
Q3 2023
Q4 2023
Q1 2024
Q4 2024

## Slide 6: Lritf meeting 6/4/2024 @ 1:00PM following RMS – Webex only
AGENDA ITEMS:
867/810 issues
Meter Multipliers
AMS Data Practices
SMT Readiness
TX SET v5.0 Readiness
Lessons Learned
LRITF – Sunsetting Discussion
Open Discussion