## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas SET WG
06/11/2024

## Slide 2: Flight 0624 Preview
Flight 0624 application deadline was 04/10/24
Flight 0624 signup deadline was 05/01/24
Connectivity testing began on 05/07/24
Day 1 transactions began on 06/03/24
Flight 0624 is scheduled to conclude on 06/14/24
Contingency period concludes 06/21/24
Texas Set Working Group
06/11/24

## Slide 3: Flight 0624 Details
20 new CRs are testing in Flight 0624
1 of the new CRs is a stand alone CR
19 of the new CRs are DUNS+4 CRs
18 of the new CRs are adding the Lubbock territory
4 existing CRs are testing in Flight 0624
3 existing CRs are testing for Service Provider change with one of these moving from PUCT option 2 to PUCT option 1
1 of the existing CRs is adding the Lubbock territory
1 existing CR is testing for a Bank Change
Texas Set Working Group
06/11/24

## Slide 4: Flight 0924 TX SET 5.0 Preview
Market Notice for Flight 0924 was sent on 03/20/24
Market Notice reminder for Flight 0924 was sent on 05/08/24
Flight 0924 application deadline is 07/03/24
Flight 0924 signup deadline is 07/31/24
Connectivity testing begins on 08/06/24
Day 1 transactions begin on 09/23/24
Flight 0924 is scheduled to conclude on 10/04/24
Contingency period concludes 10/18/24
As of 06/07/24, 56 existing CRs have submitted registrations
Texas Set Working Group
06/11/24