|  |  |  |  |
| --- | --- | --- | --- |
| NPRR Number | [1216](https://www.ercot.com/mktrules/issues/NPRR1216) | NPRR Title | Implementation of Emergency Pricing Program |
| Impact Analysis Date | | June 11, 2024 | |
| Estimated Cost/Budgetary Impact | | Between $175k and $250k  Phase 1:  Between $150k and $200k  Phase 2:  Between $25k and $50k  See Comments | |
| Estimated Time Requirements | | Phase 1:  The timeline for implementing Phase 1 of this NPRR is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval.  Estimated project duration: 6 to 8 months  Phase 2:  The timeline for implementing Phase 2 of this NPRR is dependent upon PUCT prioritization and approval.  Estimated project duration: 3 to 5 months | |
| ERCOT Staffing Impacts (across all areas) | | Implementation Labor: 100% ERCOT; 0% Vendor  Ongoing Requirements: No impacts to ERCOT staffing. | |
| ERCOT Computer System Impacts | | The following ERCOT systems would be impacted:   * Settlements & Billing Systems 42% * Market Operation Systems 29% * Data Management & Analytic Systems 24% * Integration Systems 1% * CRM & Registration Systems 1% * ERCOT Website and MIS Systems 1% * Channel Management Systems 1% | |
| ERCOT Business Function Impacts | | ERCOT will update its business processes to implement this NPRR. | |
| Grid Operations & Practices Impacts | | No impacts to ERCOT grid operations and practices. | |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| Phase 1, all Sections will be automated except the below will be manually implemented until Phase 2.   * Section 6.8.2, Recovery of Operating Losses During an LCAP or ECAP Effective Period * Section 6.8.3, Charges for Operating Losses During an LCAP or ECAP Effective Period * Section 6.8.3.1, Charges for Capacity Shortfalls During an LCAP Effective Period * Section 6.8.3.1.1, Capacity Shortfall Ratio Share for an LCAP Effective Period * Section 6.8.4, Miscellaneous Invoice for Payments and Charges for an LCAP or ECAP Effective Period   Phase 2, the Settlement sections listed above will be automated and the grey box in 6.8.4 and 9.5.3 can be ungreyboxed. |