|  |  |
| --- | --- |
| MarkeTrak Transition Plan November 2024 |  |
|  |  |
| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
|  |  |  |  |  | 1 | 2 |
|  |  |  |  |  | **Last Day for TDSP “Ready to Receive”** |  |
| 3 | 4 | 5 | 6 | 7 | 8 | 9 |
|  | **REPs to submit BDMVIs**  |  |  |  | **TDSP Operational Holiday**  12:00PM PM   | **TDSP Operational Holiday**  |
| 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| **TX SET 5.0 Go LIVE** | **MTs “sent to TDSP” without BDMVI will be returned to REPs to follow new workflow** |  |  |  |  |  |
| 21 | 22 | 23 | 24 | 25 | 26 | 27 |
|  |  |  |  |  |  |  |
| 28 | 29 | 30 | 31 |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

|  |
| --- |
| FINAL Transition Plan TX SET V5.0 November 2024 |
| Tuesday**November 5th** | Wednesday**November 6th** | Thursday**November 7th** | Friday**November 8th** | Saturday**November 9th** | Sunday **November 10th** | Monday**November 11th** |
| **2:00 PM:** **Market Conference Call***Confirm all MPs are ready to proceed with TX SET V5.0 implementation***Required MP participation** | **12:00 PM**: CRs suspend sending 650\_01 DNPs – *any pending DNPs will be worked per DNP procedures***5:00 PM:** TDSPs to cancel all pending 650\_01 DNPs – *TDSPs will complete unexecutable*  | **4:00 PM: Market Conference Call***Confirm all DNPs are suspended***Required TDSP participation** | **12:00 PM:** CRs suspend sending all 814 transactions to ERCOT (EDI and MIS)CRs begin using Safety Net process for MVIs with requested dates of 11/8 and 11/9 and Reconnects for non-payCRs suspend 814PCsCRs suspend all 650\_01sTDSPs suspend 650\_04sTDSPs suspend 814\_20s**1:00 PM:** TDSPs suspend 867s and 814 responsesCRs suspend 824sTDSPs suspend 814PDsTDSPs suspend 650\_02sTDSPs submit MarkeTrak to ERCOT with initial County load file**2:00 PM**: **Market Conference Call***ERCOT confirms all transaction suspension & processing***4:00 PM:** TDSPs suspend 810\_02s (810\_03MCs)CRs suspend 820\_02 (820\_03MCs)All 997s suspendedMarkeTrak processing suspendedERCOT email to market of system shut down  | **12:00 PM**: **Market Conference Call***MP migration status* **Required MP participation****6:00 PM: Market Conference Call***MP migration status***Required MP participation** | **10:00 AM**: **Market Conference Call***MP migration status* *Confirm market readiness***Required MP participation****5:00 PM: Market Conference Call***MP migration status* *Confirm market readiness***Required MP participation** | **10:00 AM**: **Market Conference Call***MP migration status***Required MP participation** |