## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas SET WG
07/16/2024

## Slide 2: Flight 0624 Details
20 new CRs tested in Flight 0624
1 of the new CRs was a stand alone CR
19 of the new CRs were DUNS+4 CRs
18 of the new CRs added the Lubbock territory
4 existing CRs tested in Flight 0624
3 existing CRs tested for Service Provider change with one of these moving from PUCT option 2 to PUCT option 1
1 of the existing CRs added the Lubbock territory
1 existing CR tested for a Bank Change
Texas Set Working Group
07/15/24

## Slide 3: Flight 0924 TX SET 5.0 Preview
Market Notice for Flight 0924 was sent on 03/20/24
Market Notice reminder for Flight 0924 was sent on 05/08/24
Flight 0924 application deadline was 07/03/24
Flight 0924 signup deadline is 07/31/24
Connectivity testing begins on 08/06/24
Day 1 transactions begin on 09/23/24
Flight 0924 is scheduled to conclude on 10/04/24
Contingency period concludes 10/18/24
As of 06/07/24, 56 existing CRs have submitted registrations
Texas Set Working Group
07/15/24

## Slide 4: Flight 0924 Details
As of 7/15/24
7 New CRs are registered for Flight 0924
6 of the new CRs are DUNS+4 CRs
29 New CRs have submitted applications
100 Existing CRs have registered for Flight 0924
ERCOT records show that 25 existing CRs still need to register
Texas Set Working Group
07/15/24