## Slide 1
NDCRC – Automatic Tracing and Unit Tests
Nick Barbas
September 26, 2024

## Slide 2: NDCRC – Automatic Tracing and Unit Tests
Project is in Execution Phase
  NDCRC stabilization release deployed to production on September 12, 2024, to align with internal + market feedback, enhancements and patch bugs.
  Next NDCRC release planned for production on December 11, 2024, to incorporate more stabilization bug fixes, enhancements as needed.
  In the event any critical issues are identified with the QSE Test Request form after go-live, an expedited production patch release will happen in the interim
  Platform feasible improvements to the submission form and process that are requested by both ERCOT, and market users will continue in future releases as needed
Timeline Update
  QSEs to continue to test the NDCRC test request form through September 30, 2024, at 08:00 AM
  QSEs to follow current process of emailing ERCOT to make real unit testing requests as usual in September.
  Go-Live on October 1, 2024, will remain unchanged, i.e. the NDCRC application will be used as the exclusive means to submit generating unit test requests beginning October 1, 2024.
  All existing generating unit test request data submitted into NDCRC will be deleted at 10:00 AM on September 30, 2024, in preparation for NDCRC go live on October 1, 2024.
    NOTE: All submissions entered via the NDCRC application after 12:00 PM on September 30, 2024, will be treated as actual unit test requests.

## Slide 3: NDCRC – Automatic Tracing and Unit Tests
Changes in 9/12/2024 release
  Increased length of QSE Email field
  Notification emails have added Station Name, Unit Code, Test Type, MW Value, Test Start Time, Test End Time, and Comments to email body
  Attachment filetypes for Word (doc, docx) now supported
  Seconds field for Test Start Time and Test End Time defaults to zero
  Test Start Time and Test End Times are adjustable even after a test is approved, and comments can still be made (adjustments are locked after Test End Time has passed)
  Test Start Time and Test End Time can’t be identical
  Test Type drop down list has been amended (see next slide)
  Dual attachments required for coordinated reactive tests (TO approval and CURL) and single attachment required for non-coordinated reactive tests (TO approval only)
  Filter reworked so all requests that are active between the “From Date” and “To Date” will be returned
    Test Start Time is between From Date and To Date
    Test End Time is between From Date and To Date
    Test Start Time is before From Date and Test End Time is after To Date

## Slide 4: NDCRC – Automatic Tracing and Unit Tests
UX changes in 12/11/2024 release
  When uploading attachments on any form, including existing ones that predate the QSE Test Request form, the url to view/download the attachment will be deactivated until the file is scanned and approved (delay of up to 1 minute)
  NDCRC’s external user base is composed of REs and QSEs who have been vetted and issued certificates by ERCOT, so not expecting a significant volume of attachment rejections based on existing access restrictions
  Stabilization fixes and a small number of enhancements (TBD) are also expected to be in this release