|  |  |  |  |
| --- | --- | --- | --- |
| NPRR Number | [1255](https://www.ercot.com/mktrules/issues/NPRR1255) | NPRR Title | Introduction of Mitigation of ESRs |
| Impact Analysis Date | October 2, 2024 |
| Estimated Cost/Budgetary Impact | Between $125k and $225k |
| Estimated Time Requirements | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon prioritization and Public Utility Commission of Texas (PUCT) approval. Estimated project duration: 7 to 10 months |
| ERCOT Staffing Impacts (across all areas) | Implementation Labor: 58% ERCOT; 42% VendorOngoing Requirements: No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted:* Market Management System 95%
* Data Management & Governance 5%
 |
| ERCOT Business Function Impacts | No impacts to ERCOT business functions. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| None. |